Memorandum of Understanding

for IceCube Maintenance and Operations

between

## Board of Regents of the University of Wisconsin System

(on behalf of the University of Wisconsin – Madison)

and the

Institutions of the IceCube Collaboration

### April 2008

This Memorandum of Understanding (“MOU”) effective April 1, 2008 (“Effective Date”) is between the Institutions of the IceCube Collaboration (“Collaboration” or “Collaborating Institutions”) and the Board of Regents of the University of Wisconsin System on behalf of the University of Wisconsin-Madison (“Host Institution”) (collectively the “Parties”).  The University of Wisconsin-Madison is both a collaborating institution and the Host Institution for the centrally managed M&O activities.  The purpose of this MOU is to define the relationship of the Collaboration and the Host Institution for the Maintenance and Operations (M&O) phase of the IceCube detector and to establish the distribution of responsibilities between the Parties for the execution of M&O activities. The Parties will jointly maintain and operate the IceCube detector which is located at the South Pole Station operated by the National Science Foundation (“NSF”).  The Parties share the common goal of enabling the full exploitation of the IceCube detector.  Exhibit 1 provides a list of the Collaboration, Institutional Leads and number of Ph.D physicists at each institution.

The IceCube M&O program covers the period formally beginning on April 1, 2007, and shall remain in effect while the Host Institution continues to receive NSF funding for this project.  Should the NSF Ice Cube Maintenance and Operations Cooperative Agreement to the Host Institution end, the Host Institution may assign its duties and responsibilities under this MOU to another Collaborating Institution.  The M&O program includes:

- maintenance and operation of the IceCube detector;

- maintenance, upgrades, and documentation of the software and computing support required for data analysis;

- the effort to ensure the integrity of the data;

- research and development to optimize the existing detector and to manage the technical interfaces with potential expansions of the detector;

- support for core central staff to ensure continuity of operations; and,

- general coordination of education and outreach activities.

The M&O program comprises all of the actions needed to maintain and operate the individual components of the IceCube detector, along with the directly relevant infrastructure and facilities, in good working order.

This MOU does not constitute a legal or contractual obligation on the part of either Party; however, the Parties recognize that the success of the collaboration depends on adherence to its provisions. The Parties agree to negotiate changes to this Memorandum as needed to meet the evolving requirements of the IceCube detector.

- Administration

To ensure the success of the Collaboration, the Host Institution will coordinate the overall IceCube detector M&O program. The Collaborating Institutions agree to provide relevant information on the status of M&O activities as necessary. The Host Institution agrees to make available to the Collaboration general status reports, including financial status and other major issues.  The Host Institution agrees to establish and manage segregated accounts for the activities funded in common by the Collaboration (“Common Fund”).

The IceCube International Oversight and Finance Group (“IOFG”) is comprised of the major IceCube funding agencies and provides oversight for the IceCube M&O program.  The IOFG member agencies are responsible for determining the annual funding for the M&O program, endorsing the arrangements for M&O cost sharing, monitoring and reviewing program implementation.

The Host Institution and the Collaboration management will report regularly to the IOFG on technical, managerial, financial and administrative matters, and on the composition of the Collaboration.

2. Roles and Responsibilities for Collaborating Institutions

Responsibility for M&O of the IceCube detector rests with the Collaboration as a whole and with the Host Institution. It is a fundamental principle of this agreement that each Institution within the Collaboration shall participate in maintenance and operation of the IceCube detector and contribute an equitable share to these activities.  Institutions participating in construction are expected to continue to provide the scientific and technical personnel necessary to sustain the reliable operation of their original contributions.  All Institutions are expected to obtain the support necessary from their funding agencies to keep the detector in good working order.

An Institution is considered “in good standing” if it has addressed its share for all previous years’ responsibilities.  If an Institution is unable to meet its obligations, the Director of Operations will bring this to the attention of the Collaboration Spokesperson, the IceCube Collaboration Board, and the IOFG.

3.  M&O Funding

Any Institution that wishes to join the Collaboration during the period of validity of this MOU will be expected to make an appropriate contribution to the M&O program on an annual basis. Collaborating Institutions must contribute to the M&O program in two ways. The first is by contributing to the IceCube Common Fund by providing a combination of cash and/or payment of invoices for Common Fund Tasks.  In addition, each institution is expected to contribute its fair share of “in-kind” by completing activities agreed upon by the Collaboration.

The Common Fund will be established through dedicated accounts at the Host Institution, which are managed by the Host Institution and monitored by the Collaboration and the IOFG.  Any and all monies contributed by the Host Institution, including the funds representing Common Fund payments from the U.S. Collaborating Institutions, shall comply with all terms and conditions associated with the NSF IceCube Maintenance and Operations Cooperative Support Agreement (CSA). This includes, but is not limited to, the NSF Cooperative Agreement Financial and Administrative Terms and Conditions (FATC) and the Cooperative Agreement Supplemental Financial and Administrative Terms and Conditions-Large Facilities (FATC-LG) as referenced in the CSA. In addition, contributions by Collaborating Institutions to the Common Fund are proportional to the number of Ph.D. physicists at the Collaborating Institution.  Initially, the contribution per scientist is $9,100 USD which is approximately equivalent to 6460 Euros at the exchange rate of 0.7098 effective on Sept. 24, 2007.  For example, three physicists would require a contribution of $27,300 US Dollars for the period of one year.  The Host Institution will indicate the exchange rate and Euro equivalent in effect on the date of each invoice sent to collaborating institutions. Exhibit 1 provides the census of IceCube institutional populations as of April 1, 2007.  The Collaboration shall update this census annually, by March 31.  Authors of IceCube papers must be from Institutions in compliance with this MOU except as provided for in the governance document for joint publications with individuals who are not members of IceCube.

In-kind contributions, deliverables provided by Collaborating Institutions, Host Institution Deliverables, and Common Fund Tasks, are determined by the Collaboration on an annual basis. The M&O activities identified as appropriate for support from the Common Fund are those core activities that are agreed to be of common necessity for reliable operation of the IceCube detector. The activities directly support the functions of winter over technical support at South Pole, hardware and software systems for acquiring and filtering data at the South Pole, hardware and software systems for transmitting data via satellite and tape to the UW data center and systems for archiving the data in the central data warehouse at UW.  Proposed M&O tasks for PY06-08 are listed by institution in Exhibit 2.

4. General Considerations

Employees from Collaborating Institutions with responsibilities that include working at the South Pole Station or other Antarctic bases or sites agree to familiarize themselves with the NSF, Office of Polar Programs’ safety and environmental policies and to adhere to these policies.  All fabricated components must be designed, installed and operated in conformity with Collaborating Institution, NSF Office of Polar Programs and Host Institution safety and environmental policies and practices, engineering standards and the IceCube Quality Assurance Plan.  The Host Institution will provide copies of the necessary standards and plans.  All major components will undergo appropriate design, safety, and engineering reviews with oversight by the Host Institution.

The Collaborating Institution agrees to maintain, to the best of its ability, equipment provided for the IceCube detector so long as the Institution is a member of the Collaboration. All equipment, components, and software installed as a part of the IceCube detector and that are integral to the IceCube detector shall remain with the IceCube detector and under the auspices of the IceCube Collaboration Board unless otherwise specified.

#### 5. Withdrawal or Termination

The Collaborating Institution may withdraw its support for this MOU by giving not less than a one year written notice to the Collaboration.  In such an event, appropriate resolution of the Collaborating Institution’s M&O responsibilities will be negotiated by the Host Institution and ratified by the Collaboration.

In the event that one of the Parties commits any breach or default in any of the terms or conditions of this MOU, the Parties will make an effort to resolve the issue. If this fails, the Host Institution will send notice to the Collaboration. In such an event, appropriate resolution will be negotiated through the Collaboration, with consultation with the IOFG as appropriate.

6. Approvals

This Memorandum of Understanding will remain in force until the parties mutually agree to modify or terminate it.

The following persons are authorized by their respective Parties to approve the terms of this Memorandum of Understanding.

7.  Counterparts and Facsimiles

This Memorandum of Understanding may be executed in any number of counterparts, each of which shall be deemed to be an original, but all together shall constitute but one instrument.  This Memorandum of Understanding shall be considered accepted once it has been executed by all of the parties.  A signature delivered by facsimile or electronic means will be considered binding for all parties.

IN WITNESS WHEREOF, the parties hereto have caused this Memorandum of Understanding to be executed by their duly authorized representatives as of the date first set forth above.

University of Wisconsin-Madison

_____________________________

James H. Yeck              Date

IceCube Director

_____________________________

Francis Halzen              Date

IceCube Principal Investigator

_____________________________

Thomas K. Gaisser       Date

IceCube Spokesperson

The Board of Regents of the

University Of Wisconsin System

___________________________

Diane Barrett	         Date

Research & Sponsored Programs

Collaborating Institution

_____________________________

George Japaridze            Date

Clark Atlanta University

_____________________________

Christian Spiering           Date

DESY-Zeuthen

_____________________________

Marek  Kowalski            Date

Humboldt Universität

_____________________________

Azriel Goldschmidt        Date

Lawrence Berkeley National Laboratory

_____________________________

Elisa Resconi                  Date

MPI Heidelberg

_____________________________

Doug Cowen                   Date

Pennsylvania Sate University

_____________________________

Christopher Wiebusch    Date

RWTH Aachen

_____________________________

Ali Fazely                       Date

Southern University

_____________________________Per Olof Hulth                Date

Stockholm University

_____________________________

Wolfgang Rhode             Date

Universität Dortmund

_____________________________

Lutz Koepke                   Date

Universität Mainz

_____________________________

Klaus  Helbing               Date

Universität Wuppertal

_____________________________

Philippe Herquet             Date

Université de Mons-Hainaut

_____________________________

Daniel Bertrand              Date

Université Libre de Bruxelles

_____________________________

Katherine Rawlins          Date

University of Alaska-Anchorage

_____________________________

Buford Price                   Date

University of California-Berkeley

_____________________________

Steven Barwick              Date

University of California-Irvine

_____________________________

Jennifer Adams               Date

University of Canterbury

_____________________________

Shigeru Yoshida             Date

University of Chiba

_____________________________

Paul Evenson                  Date

University of Delaware

_____________________________

Dirk Ryckbosch              Date

Universiteit Gent

_____________________________

David Besson                  Date

University of Kansas

_____________________________

Greg Sullivan                  Date

University of Maryland

_____________________________

Subir Sarkar                    Date

University of Oxford

_____________________________

Albrecht Karle                Date

UW-Madison

_____________________________

James Madsen                 Date

UW-River Falls

_____________________________

Olga Botner                      Date

Uppsala University

_____________________________

Nick van Eijndhoven        Date

Utrecht University

_____________________________

Catherine De Clercq         Date

Vrije Universiteit Brussel

_____________________________

Mathieu Ribordy              Date

Ecole Polytechnique Fédérale de Lausanne

Funding Authority

______________________________

Dr. Ir. Elisabeth Monard     Date

Secretary General FWO for  Universiteit Gent and

Vrije Universiteit Brussel

______________________________

Mrs. M-J Simoen                 Date

Secrétaire Générale du FNRS for

Université Libre de Bruxelles and

Université de Mons-Hainaut

______________________________

Lars Borjesson                     Date

Swedish Research Council for

Stockholm University and

Uppsala University

______________________________James Symons                      Date

Nuclear Science Division Director

Lawrence Berkeley National Laboratory

______________________________Dr. Stephen Conway             Date

Head of Research Services

Science Area

University of Oxford

Exhibit 1: IceCube Collaborating Institutions, Institutional Leads, and Funding Agencies

| Collaborating Institution | Institutional Lead | Scientists | Funding Agency |
| --- | --- | --- | --- |
| University of Alaska-Anchorage | K. Rawlins | 1 | NSF |
| Clark Atlanta University | G. Japaridze | 2 | NSF |
| Lawrence Berkeley National Laboratory (UCB) | R. Stokstad | 7 | NSF |
| Pennsylvania State University | D. Cowen | 7 | NSF |
| Southern University | A. Fazely | 4 | NSF |
| University of California-Berkeley | B. Price | 6 | NSF |
| University of California-Irvine | S. Barwick | 1 | NSF |
| University of Delaware | T. Gaisser | 9 | NSF |
| University of Kansas | D. Besson | 1 | NSF |
| University of Maryland | G. Sullivan | 7 | NSF |
| University of Wisconsin-River Falls | J. Madsen | 2 | NSF |
| University of Wisconsin-Madison | A. Karle | 21 | NSF |
| RWTH Aachen | C. Wiebusch | 1 | BMBF, DFG |
| DESY-Zeuthen | C. Spiering | 9 | DESY |
| Stockholm University | P. Hulth | 5 | SRC |
| Universitaet Dortmund | W. Rhode | 2 | BMBF |
| Universitaet Mainz | L. Koepke | 1 | BMBF |
| Universitaet Wuppertal | K. Helbing | 3 | BMBF |
| Universite Libre de Bruxelles | D. Bertrand | 1 | FNRS |
| MPI Heidelberg | E. Resconi | 2 | DFG |
| Humboldt Universitaet Berlin | M. Kowalski | 2 | DFG |
| Universite de Mons-Hainaut | P. Herquet | 1 | FNRS |
| University of Canterbury | J. Adams | 2 | NSF |
| University of Chiba | S. Yoshida | 3 | JSPS |
| University of Gent | D. Ryckbosch | 1 | FWO |
| Utrecht University | N. van Eijndhoven | 1 | NWO |
| Uppsala University | O. Botner | 3 | SRC |
| Vrije Universiteit Brussel | C. De Clercq | 1 | FWO |
| University of Oxford | S. Sarkar | 2 | STFC |
| Ecole Polytechnique Fédérale de Lausanne | M. Ribordy | 2 | SNSF |

- Exhibit 2: Deliverables by Institution and Institutional Responsibilities

This table lists the M&O and analysis responsibilities of each institution.  For each institution, M&O activities are listed on the first line and analysis activities on the second line.  All groups participate in detector operations by taking two-week shifts to monitor IceCube runs.  Number of shifts is proportional to number of IceCube scientists at each institution.  Administration of working groups (WG) and committees is shared by multiple institutions; only the institution of the chair of each group is indicated below.   Listed activities refer specifically to PY07; they are expected to evolve with time.  UW M&O numbers include winter-over personnel.  Numbers in [square brackets] under M&O specify the service component of operations associated with supplements to base grants.

| Institution | Funds | Activity | FTE and Equipment |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | PY07 | PY08 | PY09 |
|  |  |  | total [service] | total [serv.] | total [serv.] |
| University of Alaska-Anchorage | M&O | Maintenance of IceTray/icerec software for coincident events | 0.1 | 0.1 | 0.1 |
|  | Analysis | Coincident event analysis for composition | 0.12 | 0.12 | 0.12 |
| Clark Atlanta University | M&O | Geometry verification and hit cleaning; simulation production | 0.3 | 1.5 | 1.5 |
|  | Analysis | GRB neutrino search using time profile stacking | 0.3 | 0.25 | 0.25 |
| Lawrence Berkeley National Laboratory (via UCB) | M&O | DAQ maintenance; Run coordination; Detector Calibration; Publication Com. | 2.22 [0.7] | 1.21 [0.66] | 1.21 [0.66] |
|  | Analysis | Diffuse cascades, point sources with muon neutrinos; high-Pt muons in cosmic rays; parallel upward tracks; Cascade WG; Diffuse WG | 1.5 | 2.5 | 2.5 |
| Pennsylvania State University | M&O | Verification, high level monitoring; trigger; calibration | 1.69 [1.07] | 0.82 [0.82] | 0.82 [0.82] |
|  | Analysis | Low-energy neutrinos, including AMANDA in IceCube; atmospheric electron neutrinos; Tau neutrinos; Hybrid and tau channel WG | 2.54 | 2.59 | 3.0 |
| Southern University | M&O | Simulation production | 0.4 | 0.4 | 0.4 |
|  | Analysis | Supernovae; oscillations; WIMPs | 1.4 | 1.4 | 1.4 |
| University of California-Berkeley | M&O | Calibration; monitoring | 1.29 [0.83] | 0.91 [0.91] | 0.91 [0.91] |
|  | Analysis | Ice Properties; standard candle analysis; GRBs; gamma-ray astronomy with IceCube; Exotic particle searches; acoustic R&D; Exotic events WG; GRB WG | 1.50 | 1.71 | 1.57 |
| University of California-Irvine | M&O | EHE event simulation | 0.16 | 0.16 | 0.16 |
|  | Analysis | GRBs; EHE neutrinos | 1.2 | 1.2 | 1.2 |
| University of Delaware | M&O | Monitor IceTop data and detector performance and recalibrate; IceTop maintenance | 2.38 [0.95] | 1.94 [0.95] | 1.94 [1.42] |
|  | Analysis | Cosmic-ray WG; coincident event analysis; atmospheric neutrinos; GZK neutrinos; Monitor solar activity; Radio R&D | 2.52 | 2.89 | 4.86 |
| University of Kansas | M&O | Support development of new technology | 0.1 | 0.1 | 0.1 |
|  | Analysis | TBD |  |  |  |
| University of Maryland | M&O | Support IceTray software framework; on-line filter; simulation production; Tier 2 support; TFT board | 2.00 [0.75] | 2.51 [1.01] | 2.51 [1.01] |
|  | Analysis | Analysis of neutrino-induced muons and downward muons; GRBs; WIMPs; beyond-standard model physics; atmospheric neutrinos; muon channel WG | 2.73 | 2.54 | 2.69 |
| University of Wisconsin-River Falls | M&O | Outreach; support IceTop re-survey | 0.2 | 0.2 | 0.2 |
|  | Analysis | To be determined |  |  |  |
| University of Wisconsin-Madison | M&O | Simulation production; analysis coordination; DAQ maintenance; Manage SPS, SPTS, winter-over personnel, data warehouse, web page, and outreach; administer M&O grant; coordinate simulation production; provide core computing infrastructure and DAQ maintenance; coordinate distributed CPU resources; support R&D | 17.67 [2.42] | 20.40 [3.34] | 20.40 [3.34] |
|  | Analysis | Analysis coordinator; Atmospheric neutrino WG; point source WG; diffuse WG; atmospheric neutrinos; atmospheric muons; point sources; diffuse flux; EHE-GZK search; gamma ray bursts; supernova; WIMP search; cosmic-ray physics, downward muons | 12.17 | 10.54 | 11.29 |
| RWTH Aachen | M&O | Support AMANDA TWR DAQ; support simulation; DeepCore support; D-grid-computing | 0.8 | 1.0 | 1.2 |
|  | Analysis | Low-energy neutrinos; diffuse & atmospheric neutrinos, point sources Acoustic R&D | 1.4 | 3.0 | 4.0 |
| DESY-Zeuthen | M&O | European data center; DAQ maintenance (DOR card); simulation production; Speakers’ Committee | 4.5 | 4.7 | 4.8 |
|  | Analysis | Point source WG; multi-messenger astronomy; monopoles; Energy spectrum with IceTop-16; Acoustic R&D; atmospheric neutrinos; cascades | 6.4 | 7 | 7 |
| Stockholm University | M&O | Nordic Grid simulation | 2.9 | 2.8 | 2.8 |
|  | Analysis | WIMP WG; WIMP search; UHE events; low-energy neutrinos | 2.3 | 2.3 | 2.3 |
| Universitaet Dortmund | M&O | Support simulation and verification | 0.4 | 0.5 | 0.5 |
|  | Analysis | Point source search; diffuse & atmospheric neutrinos | 2.2 | 2.2 | 2.2 |
| Universitaet Mainz | M&O | Supernova system operation and monitoring | 0.4 | 0.4 | 0.4 |
|  | Analysis | Supernovae; SN WG | 2.8 | 2.8 | 2.8 |
| Universitaet Wuppertal | M&O | Simulation production; support TWR DAQ; DAQ maintenance (DOR card) | 1.4 | 1.2 | 1.2 |
|  | Analysis | Air shower analysis techniques; direct SUSY detection; multi-track EHE; radio, acoustic R&D | 3.0 | 3.2 | 3.2 |
| Universite Libre de Bruxelles | M&O | GRID computing, simulation | 0.75 | 0.75 | 0.75 |
|  | Analysis | WIMPs; point source searches | 2.0 | 2.0 | 2.0 |
| MPI Heidelberg | M&O | Support verification | 0.2 | 0.2 | 0.2 |
|  | Analysis | Point source; multi-messenger astronomy | 1.6 | 1.6 | 1.6 |
| Humboldt Universitaet Berlin | M&O | Support simulation, verification; optical follow-up of IceCube events (PY08) | 0.5 | 0.5 | 0.5 |
|  | Analysis | Cascades, GRBs and supernovae; cosmic-ray physics with IceTop; R&D for optical follow-up of IceCube events | 1.5 | 1.5 | 1.5 |
| Universite de Mons-Hainaut | M&O | Data base maintenance; simulation | 0.7 | 0.5 | 0.3 |
|  | Analysis | Amanda TWR (PY07 only); exotic particle searches with IceCube | 1.7 | 1.1 | 1.0 |
| University of Canterbury | M&O | Simulation | 0.5 | 0.6 | 0.7 |
|  | Analysis | WIMPs; cascades; radio R& D | 2.3 | 2.3 | 2.3 |
| Chiba University | M&O | PMT calibration; maintain simulation tools; MC data production | 1.2 | 1.2 | 1.2 |
|  | Analysis | EHE WG; GZK neutrinos; large events; large events in coincidence with IceTop | 2 | 2 | 2 |
| University of Gent | M&O | Simulation for IceTop | 0.3 | 0.3 | 0.4 |
|  | Analysis | Shower front shape and fluctuations; horizontal air showers | 1.7 | 1.7 | 1.7 |
| Utrecht University | M&O | Support verification | 0.2 | 0.2 | 0.2 |
|  | Analysis | GRB analysis | 2.4 | 2.4 | 2.4 |
| Uppsala University | M&O | GRID computing, simulation | 0.4 | 0.4 | 0.4 |
|  | Analysis | WIMP search; GRB | 1.9 | 1.9 | 1.9 |
| Vrije Universiteit Brussel | M&O | GRID computing for simulation | 0.75 | 0.75 | 0.75 |
|  | Analysis | WIMP searches | 2.0 | 2.0 | 2.0 |
| University of Oxford | M&O | Yellow book | 0.5 | 0.5 | 0.5 |
|  | Analysis | GZK neutrinos; Exotic particle searches | 0.5 | 0.5 | 0.5 |
| Ecole Polytechnique Fédérale de Lausanne | M&O | Simulation; IceTop Calibration; a support acoustic R&D | 0.4 | 0.4 | 0.4 |
|  | Analysis | EHE neutrinos; Atm. neutrinos, multi-messenger point sources | 2.2 | 2.2 | 2.2 |