IceCube Institutional Memorandum Of Uderstanding (MOU)

Universite Libre de Bruxelles

Daniel Bertrand

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):     4 (2  2  3)

Scope Of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | BERTRAND, DANIEL | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  | BERTRAND, DANIEL Total |  |  | 0.20 |  |  |  |  | 0.20 |
|  | HANSON, KAEL | Data Acquisition | Data Acquisition |  | 0.20 |  |  |  | 0.20 |
|  |  | Engineering and R&D Support | EMI/R&D | 0.10 |  |  |  |  | 0.10 |
|  |  | TFT Coordination | TFT Board member |  |  |  | 0.10 |  | 0.10 |
|  | HANSON, KAEL ULB Total |  |  | 0.10 | 0.20 |  | 0.10 |  | 0.40 |
| PO | Marotta, Alberto | Core Software | Maintain and Operate Database Systems (I3OmDb) |  |  | 0.20 |  |  | 0.20 |
|  |  | Simulation Production | Computer Cluster - simulation |  |  | 0.30 |  |  | 0.30 |
|  | Marotta, Alberto Total |  |  |  |  | 0.50 |  |  | 0.50 |
| GR | ULB GR | Detector Monitoring | Detector Monitoring |  | 0.03 |  |  |  | 0.03 |
|  |  | Physics Filters | Study of Tau Filters at South Pole |  |  |  | 0.10 |  | 0.10 |
|  | ULB GR Total |  |  |  | 0.03 |  | 0.10 |  | 0.13 |
| ULB Total |  |  |  | 0.30 | 0.23 | 0.50 | 0.20 |  | 1.23 |

Faculty:

Daniel Bertrand - ExecCom

Kael Hanson – DAQ / Detector Operations Coordinator / TFT board

Scientists/post-docs:

Mark Dierckxsens (arr. Oct 2009)

Alberto Marotta – Simulation Production (arr. Oct 2009)

Students:

Mathieu Labare – Application of the FDR (False Discovery Rate) method to 7-year AMANDA point source data set.

Sabrina Bechet – Development of t→m filter; composite-tau WG member

Quentin Swillens – Test of new models for Dark Matter