IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

DESY-Zeuthen

Christian Spiering

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      9 (6 3 6)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | SPIERING, CHRISTIAN | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  | SPIERING, CHRISTIAN Total |  |  | 0.20 |  |  |  |  | 0.20 |
| SC | BENABDERRAHMANE, LOFTI | Detector Monitoring | Deputy Monitoring Coordinator |  | 0.20 |  |  |  | 0.20 |
|  | BENABDERRAHMANE, LOFTI Total |  |  |  | 0.20 |  |  |  | 0.20 |
|  | DESY SC | Computing Resources | Maintain Reconstruction Framework |  |  | 0.10 |  |  | 0.10 |
|  |  | Data Acquisition | DAQ Firmware Support |  | 0.30 |  |  |  | 0.30 |
|  |  | Detector Monitoring | Detector Monitoring |  | 0.06 |  |  |  | 0.06 |
|  |  | Simulation Production | Simulation Production Cluster |  |  | 0.15 |  |  | 0.15 |
|  | DESY SC Total |  |  |  | 0.36 | 0.25 |  |  | 0.61 |
| GR | FRANKE, ROBERT | Physics Filters | Online Filter for Alerts |  |  |  | 0.15 |  | 0.15 |
|  |  |  | Rate Data Bank South Pole |  |  |  | 0.10 |  | 0.10 |
|  | FRANKE, ROBERT Total |  |  |  |  |  | 0.25 |  | 0.25 |
|  | DESY GR | Computing Resources | Reconstruciton Coordinator (acting), Maintain Reconstruction Framework |  |  | 0.15 |  |  | 0.15 |
|  |  | Detector Calibration | Flasher Analysis |  | 0.10 |  |  |  | 0.10 |
|  |  | Detector Monitoring | Detector Monitoring |  | 0.12 |  |  |  | 0.12 |
|  |  | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  |  | Simulation Production | Simulation Production Cluster |  |  | 0.35 |  |  | 0.35 |
|  | DESY GR Total |  |  | 0.10 | 0.22 | 0.50 |  |  | 0.82 |
|  | MIDDELL, EIKE | Physics Filters | Cascade Filter (IC-59) |  |  |  | 0.10 |  | 0.10 |
|  |  | Reconstruction/ Analysis tools | Cascade Reconstruction |  |  |  |  | 0.10 | 0.10 |
|  | MIDDELL, EIKE Total |  |  |  |  |  | 0.10 | 0.10 | 0.20 |
|  | BAZO ALBA, JOSE | Experiment Control | Decommission AMANDA |  | 0.10 |  |  |  | 0.10 |
|  | BAZO ALBA, JOSE Total |  |  |  | 0.10 |  |  |  | 0.10 |
| TE | DESY TE | Computing Resources | European Data Center -Distributed Computing and Labor |  |  | 1.60 |  |  | 1.60 |
|  | DESY TE Total |  |  |  |  | 1.60 |  |  | 1.60 |
| DESY Total |  |  |  | 0.30 | 0.88 | 2.35 | 0.35 | 0.10 | 3.98 |

Faculty:

Christian Spiering (L,+) - Past spokesperson, ExecCom

Elisa Bernardini

Rolf Nahnhauer

Stefan Schlenstedt

Michael Walter – simulation production

Ralf Wischnewski

Scientists and Post Docs:

Pratik. Majumdar – simulation production

Jens Berdermann  - simulation production

Lotfi Benabderrahmane – Deputy monitoring coordinator (from Oct. 2009 on)

Patrick Berghaus –  IceTop calibration

Students:

Fabian Kislat – Reconstruction coordinator (acting)

Jose Bazo Alba – Amanda decomissioning

Robert Lauer

Robert Franke  - Online filter for alerts + rate data base South Pole

Eike Midell – cascade filter + flasher analysis

Delia Tosi