IceCube Institutional Memorandum Of Uderstanding (MOU)

Scope of Work

Pennsylvania State University

Doug Cowen

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      6 (3  3  2)

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | COWEN, DOUG | Administration | ExecCom member | Inst. In-Kind | 0.20 |  |  |  |  | 0.20 |
|  |  | Education & Outreach | Education & Outreach | Inst. In-Kind | 0.05 |  |  |  |  | 0.05 |
|  |  | Physics Filters | Tau WG Chair | Inst. In-Kind |  |  |  | 0.25 |  | 0.25 |
|  |  | TFT Coordination | TFT Board member | Inst. In-Kind |  |  |  | 0.10 |  | 0.10 |
|  | COWEN, DOUG Total |  |  |  | 0.25 |  |  | 0.35 |  | 0.60 |
|  | DEYOUNG, TYCE | Education & Outreach | Speakers Comm member | Inst. In-Kind | 0.05 |  |  |  |  | 0.05 |
|  |  | Physics Filters | Deep Core WG - Co Chair | Inst. In-Kind |  |  |  | 0.25 |  | 0.25 |
|  | DEYOUNG, TYCE Total |  |  |  | 0.05 |  |  | 0.25 |  | 0.30 |
| PO | KOSKINEN, JASON | Physics Filters | develop and verify Deep Core filters | Inst. In-Kind |  |  |  | 0.18 |  | 0.18 |
|  | KOSKINEN, JASON Total |  |  |  |  |  |  | 0.18 |  | 0.18 |
|  | LAFEBRE, SVEN | Reconstruction/ Analysis tools | Develop starting track reconstruction, coordinate Deep Core reconstruction for production | Inst. In-Kind |  |  |  |  | 0.19 | 0.19 |
|  |  | Simulation Production | Simulation Production | Inst. In-Kind |  |  | 0.17 |  |  | 0.17 |
|  | LAFEBRE, SVEN Total |  |  |  |  |  | 0.17 |  | 0.19 | 0.35 |
|  | PSU PO | Computing Resources | Coordination and Support Grid distributed computing | NSF M&O Core |  |  | 0.25 |  |  | 0.25 |
|  |  | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.03 |  |  |  | 0.03 |
|  | PSU PO Total |  |  |  |  | 0.03 | 0.25 |  |  | 0.28 |
|  | TOALE, PATRICK | Administration | Software Coordinator | MRE Pre Operations | 0.75 |  |  |  |  | 0.75 |
|  |  | Simulation Programs | maintain tau sim. tools | Inst. In-Kind |  |  |  |  | 0.10 | 0.10 |
|  | TOALE, PATRICK Total |  |  |  | 0.75 |  |  |  | 0.10 | 0.85 |
| GR | Adams, Laura | Physics Filters | develop and verify Deep Core filters | Inst. In-Kind |  |  |  | 0.18 |  | 0.18 |
|  |  | Reconstruction/ Analysis tools | coordinate Deep Core reconstruction for production | Inst. In-Kind |  |  |  |  | 0.06 | 0.06 |
|  | Adams, Laura Total |  |  |  |  |  |  | 0.18 | 0.06 | 0.24 |
|  | Dunkman, Matt | Reconstruction/ Analysis tools | develop starting track reconstruction | Inst. In-Kind |  |  |  |  | 0.13 | 0.13 |
|  |  | Simulation Production | Simulation Production | Inst. In-Kind |  |  | 0.17 |  |  | 0.17 |
|  | Dunkman, Matt Total |  |  |  |  |  | 0.17 |  | 0.13 | 0.29 |
|  | PSU GR | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.03 |  |  |  | 0.03 |
|  | PSU GR Total |  |  |  |  | 0.03 |  |  |  | 0.03 |
| PSU Total |  |  |  |  | 1.05 | 0.06 | 0.58 | 0.95 | 0.47 | 3.11 |

Summary:

Penn State contributions to the maintenance and operations of IceCube include:

- Major responsibility for the trigger systems and trigger configuration database

- Support for execution of simulation production and data processing (L2) on the PSU “lion” clusters, comprising a total of 2176 computing cores (discussed in more detail below)

- Development of filtering and reconstruction software for the Deep Core data stream

- Support for the tau analysis effort, including MC software tools and leadership of the working group

Faculty:

Doug Cowen (L,+) - ExecComm member, TFT board member, Tau WG leader, outreach, 100% IceCube

Peter Mészáros - theory, 10% IceCube

Tyce DeYoung – Deep Core WG Co. Chair, Deep Core filters, coordination with HAWC, outreach, 50% 	IceCube

Scientists and Post Docs:

Patrick Toale – Software Coordinator (MRE Pre-Operations), DAQ Trigger, Tau simulation/analysis, 50% IceCube

Simulation modules: I3MCTagger, I3EventSummary

Reconstruction modules: CLast, Cascade-gulliver, Taudp-gulliver, Tau-double-pulse

Sven Lafèbre – Python event display framework, develop starting track (hybrid) reconstruction, maintain distributed computing, simulation production, 100% IceCube

Reconstruction modules: downgoing-pulsecombiner, distance-to-track,  python-event-viewer, I3HybridReco

Jason Koskinen – Develop and verify Deep Core filters, 100% IceCube

Reconstruction modules: DeepCoreVeto, fillRatio

Students:

Laura Adams – Deep Core filter verification, coordination of production reconstructions, 100% IceCube

Matt Dunkman – Simulation production, starting track reconstruction development, 100% IceCube

Computing Resources:

The Penn State IceCube group has access to several large computing clusters maintained and administered by the Penn State High Performance Computing group, comprising a total of 2176 computing cores.  Of these, the Penn State group has priority on 48 cores.  Our historical average utilization for the past year has been 100-200 cores, with peak usage levels around 500 cores for several weeks at a time.

We have contributed substantially to simulation production, including the entire collaboration-wide simulation of tau neutrinos, all Deep Core and IC+TWR simulation of electron, muon, and tau neutrinos, and a substantial amount of downgoing muon simulation for IC, IC+TWR, IC+Deep Core, and IC+HEE.  These resources have also been used to run large amounts of the collaboration Level 2 IC40 filtering at Penn State under the direction of Martin Merck.

Note: The activities and staffing levels in this MoU are appropriate for the year beginning April 1, 2010.  The staffing level of 6 (3 3 2) with 6.1 FTE on IceCube represents a considerable reduction from the previously assumed level of 7 (3 4 4) with 9.1 FTE, due to lower than expected levels of NSF base grant funding.  As a result we have been forced to reduce our M&O level of effort from the original 3.94 FTE to the present 2.26 FTE, by reducing the level of effort in DAQ trigger support, eliminating support for verification and flasher calibration activities, and eliminating contributions to the selection of science-ready data.  The reduction of 1.68 FTE in M&O breaks down as a 0.75 FTE reduction in core support and a 0.93 FTE reduction in in-kind support.