IceCube Institutional Memorandum Of Uderstanding (MOU)

Scope of Work

Ohio State University

James Beatty

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      3 (1  2  1)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| PO | OSU PO | Detector Monitoring | Monitoring shifts |  | 0.02 |  |  |  | 0.02 |
|  |  | Education & Outreach | Outreach | 0.05 |  |  |  |  | 0.05 |
|  | OSU PO Total |  |  | 0.05 | 0.02 |  |  |  | 0.07 |
|  | ROTT, CARSTEN | Data Quality | Data Quality |  |  |  |  | 0.10 | 0.10 |
|  |  | Detector Monitoring | Maintain good run list |  | 0.20 |  |  |  | 0.20 |
|  | ROTT, CARSTEN Total |  |  |  | 0.20 |  |  | 0.10 | 0.30 |
| GR | Davis, James | Detector Monitoring | Monitoring shifts |  | 0.01 |  |  |  | 0.01 |
|  |  | Physics Filters | Vertical events Filter |  |  |  | 0.15 |  | 0.15 |
|  | Davis, James Total |  |  |  | 0.01 |  | 0.15 |  | 0.16 |
| OSU Total |  |  |  | 0.05 | 0.23 |  | 0.15 | 0.10 | 0.53 |

Procedures and descriptions for the IceCube good run list have been developed by C.Rott. We are maintaining the good run list and perform associated long-term data-quality and stability tasks. We provide an interface for easy accessibility of the run information in a digested format. Develop science analysis tools for correlated neutrino searches based upon electromagnetic parameters for each burst (M. Stamatikos). We maintain the vertical events filter (J. Davis) and contribute to DeepCore development of reconstruction/veto algorithms (J. Davis).

Our analysis efforts are focused in several areas.  The first a search for neutrinos from Dark Matter self-annihilations in the Galactic halo.  The second is a search for muon neutrino disappearance effects in the vertical up-going events sample. We use the same sample also to search for Earth WIMP signals. We are also performing searches for correlated neutrino emission from gamma ray bursts (GRBs).

We use the Ohio Supercomputer Center (OSC) for data processing and to production of Monte Carlo event samples.

Faculty:

Jim Beatty – 10% IceCube

Scientists and Post Docs:

Carsten Rott – Good Run List, data quality, outreach - 100% IceCube

Mike Stamatikos – GRB analysis tools, outreach – 30% IceCube (Swift, Fermi)

Students:

James Davis – vertical event filtering, DC veto algorithms – 100% IceCube

Note: The activities and staffing levels in this MoU are appropriate for the year beginning April 1, 2010.