IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

Vrije Universiteit Brussel

Catherine de Clercq

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      6 (2  4  1)

| Labor Cat. | Names |  | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | VUB KE |  | Reconstruction Tools | development of reconstruction tools (IcePack framework), |  |  |  |  | 0.25 | 0.25 |
|  |  |  | Data Quality | data quality verification |  |  |  |  | 0.25 | 0.25 |
|  | VUB KE Total |  |  |  |  |  |  |  | 0.50 | 0.50 |
| PO | Bose Debanjan |  | Reconstruction Tools | muon track reconstruction in IceCube and DeepCore, waveform feature extractor |  |  |  |  | 0.25 | 0.25 |
|  |  |  | Data Quality | verification Deep Core data quality |  |  |  |  | 0.25 | 0.25 |
|  | Bose Debanjan Total |  |  |  |  |  |  |  | 0.50 | 0.50 |
|  | Labare Mathieu |  | Physics Filters | Filter for Southern sky muons |  |  |  | 0.25 |  | 0.25 |
|  |  |  | Reconstruction Tools | muon track reconstruction in IceCube and DeepCore |  |  |  |  | 0.125 | 0.125 |
|  |  |  | Data Quality | verification Deep Core data quality |  |  |  |  | 0.125 | 0.125 |
|  | Labare Mathieu Total |  |  |  |  |  |  | 0.25 | 0.25 | 0.50 |
|  | Singh, Kalpana |  | Reconstruction Tools | muon track reconstruction in IceCube and DeepCore, waveform feature extractor |  |  |  |  | 0.125 | 0.125 |
|  |  |  | Data Quality | verification Deep Core data quality |  |  |  |  | 0.125 | 0.125 |
|  |  |  | Physics Filters | Filter for Southern sky muons |  |  |  | 0.25 |  | 0.25 |
|  | Singh KalpanaTotal |  |  |  |  |  |  | 0.25 | 0.25 | 0.50 |
|  | Strahler, Erik |  | Simulation Production | simulation of ice properties and DOM sensitivities |  |  | 0.25 |  |  | 0.25 |
|  |  |  | Data Quality | verification Deep Core data quality |  |  |  |  | 0.25 | 0.25 |
|  | Strahler, Erik Total |  |  |  |  |  | 0.25 |  | 0.25 | 0.50 |
|  | VUB PO |  | Detector Monitoring | Detector Monitoring |  | 0.06 |  |  |  | 0.06 |
|  | VUB GR Total |  |  |  |  | 0.06 |  |  |  | 0.06 |
| VUB Total |  |  |  |  |  | 0.06 | 0.25 | 0.50 | 1.75 | 2.56 |

Faculty:

Catherine de Clercq

Nick Van Eijndhoven

Development of reconstruction tools (IcePack framework), data quality verification

Scientists/post-docs:

Erik Strahler 	simulation of ice properties and DOM sensitivities – verification DeepCore data quality

WIMP analysis

Debanjan Bose	muon track reconstruction in IceCube and DeepCore -, waveform feature extractor – verification DeepCore data quality

GRB analysis

Kalpana Singh   muon track reconstruction in IceCube and DeepCore, waveform feature extractor -  DeepCore data quality verification, - filter for Southern sky muons

GRB analysis

Mathieu Labare  filter for Southern sky muons.  DeepCore data quality verification  - muon track reconstruction for IceCube and DeepCore

GRB/AGN analysis

Students:

Alfio Rizzo 	WIMP searches with AMANDA