IceCube Institutional Memorandum Of Uderstanding (MOU)

Scope of Work

Georgia Tech

Ignacio Taboada

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      2 (1 1 1)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | TABOADA, IGNACIO | Administration | Speakers Comm. Chair | 0.25 |  |  |  |  | 0.25 |
|  |  | TFT Coordination | TFT Board Chair |  |  |  | 0.25 |  | 0.25 |
|  | TABOADA, IGNACIO Total |  |  | 0.25 |  |  | 0.25 |  | 0.50 |
| PO | Tepe, Andreas | Simulation Production | Simulation Production |  |  | 0.20 |  |  | 0.20 |
|  | Tepe, Andreas Total |  |  |  |  | 0.20 |  |  | 0.20 |
| GR | GTECH GR | Detector Monitoring | Monitoring shifts |  | 0.03 |  |  |  | 0.03 |
|  | GTECH GR Total |  |  |  | 0.03 |  |  |  | 0.03 |
|  | Daughhetee, Jacob | Detector Calibration | Standard Candle Vertex and Energy Calibration |  | 0.20 |  |  |  | 0.20 |
|  | Tooker, Jonathan Total |  |  |  | 0.20 |  |  |  | 0.20 |
| GTECH Total |  |  |  | 0.25 | 0.23 | 0.20 | 0.50 |  | 0.93 |

Faculty:

Ignacio Taboada – Speakers Comm. Chair, TFT Board chair

Post Docs:

Andreas Tepe - Simulation Production.

Students:

Jacob Daughhetee - Standard Candle Vertex and Energy Calibration