IceCube Institutional Memorandum Of Unerstanding (M&O)

Scope of Work

Stockholm University

Klas Hultqvist

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      6 (4  2  2)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | HULTH, PER OLOF | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  |  |  | ICB Member | 0.05 |  |  |  |  | 0.05 |
|  |  |  | Outreach | 0.15 |  |  |  |  | 0.15 |
|  |  | Physics Filters | Low Energy DeepCore WG – Co Chair |  |  |  | 0.25 |  | 0.25 |
|  | HULTH, PER OLOF Total |  |  | 0.40 |  |  | 0.25 |  | 0.65 |
| KE | HULTQVIST, KLAS | Simulation Programs | Photonics/Simulation Work, hit-maker |  |  |  |  | 0.15 | 0.15 |
|  |  | Administration | ICB Member | 0.05 |  |  |  |  | 0.05 |
|  | HULTQVIST, KLAS Total |  |  | 0.05 |  |  |  | 0.15 | 0.20 |
|  | WALCK, CHRISTIAN | Administration | Pubcom member | 0.10 |  |  |  |  | 0.10 |
|  |  | Simulation Programs | Photonics/Simulation Work |  |  |  |  | 0.05 | 0.05 |
|  | WALCK, CHRISTIAN Total |  |  |  |  |  |  | 0.05 | 0.05 |
| SC | FINLEY, CHAD | Administration | Coordination with LIGO | 0.10 |  |  |  |  | 0.10 |
|  |  | Physics Filters | WG Lead |  |  |  | 0.25 |  | 0.25 |
|  |  | Simulation Programs | Simulation Programs: neutrino-generator |  |  |  |  | 0.20 | 0.20 |
|  | FINLEY, CHAD SU Total |  |  | 0.10 |  |  | 0.25 | 0.20 | 0.55 |
|  | SEO, SEON-HEE | Physics Filters | Develop & verify filters |  |  |  | 0.05 |  | 0.05 |
|  |  | Reconstruction/ Analysis tools | Photonics/Simulation Work |  |  |  |  | 0.15 | 0.15 |
|  | SEO, SEON-HEE Total |  |  |  |  |  | 0.05 | 0.15 | 0.20 |
|  | SU SC | Computing Resources | Computing Resources |  |  | 0.50 |  |  | 0.50 |
|  | SU SC Total |  |  |  |  | 0.50 |  |  | 0.50 |
| GR | DANNINGER, MATTIAS | Physics Filters | WIMP Trigger & Filter |  |  |  | 0.15 |  | 0.15 |
|  | DANNINGER, MATTIAS Total |  |  |  |  |  | 0.15 |  | 0.15 |
|  | JOHANSSON, HENRIK | Physics Filters | UHE Trigger & Filter |  |  |  | 0.10 |  | 0.10 |
|  |  | Simulation Production | GRID/Simulation production & development |  |  | 0.20 |  |  | 0.20 |
|  | JOHANSSON, HENRIK Total |  |  |  |  | 0.20 | 0.10 |  | 0.30 |
|  | SU GR | Detector Monitoring | Detector Monitoring |  | 0.06 |  |  |  | 0.06 |
|  | SU GR Total |  |  |  | 0.06 |  |  |  | 0.06 |
| SU Total |  |  |  | 0.55 | 0.06 | 0.70 | 0.80 | 0.55 | 2.66 |

Faculty:

Per Olof Hulth –  (0.75 FTE for IceCube) - Institution lead, EXEC member (0.20), ICB (0.05), Outreach, Low Energy DeepCore WG Co-Chair (0.25)

Klas Hultqvist –  (0.50 FTE for IceCube) - Institution lead,  ICB member (0.05), Photonics/simulation work (0.15)

Christian Walck -  (0.50 FTE for IceCube) - Publication lists/author lists (0.10) – Photonics/simulation (0.05)

Christian Bohm -  (0.10 FTE for IceCube) - Track engine (0.10) Not included!

Post Docs:

Seon-Hee Seo – (0.50 FTE for Icecube) -S Photonics/simulation (0.15),

Chad Finley – (0.55 FTE for IceCube?) - WG point source (0.25), coordination with LIGO (0.1), Simulation Programs: neutrino-generator (0.2)

Grad Students:

Henrik Johansson -  (0.60 FTE for IceCube) Grid/simulation production and development (0.20), UHE trigger and filter (0.10)

Mattias Danninger – (0.50 FTE for IceCube), Track engine (0.20) not included!, WIMP filter and trigger (0.15)