IceCube Institutional Memorandum Of Uderstanding (MOU)

Scope of Work

University of Wisconsin - Madison

Albrecht Karle

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      20 (6  14  13)

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | HALZEN, FRANCIS | Administration | Principle Investigator | NSF M&O Core | 0.08 |  |  |  |  | 0.08 |
|  |  |  |  | Inst. In-Kind | 0.33 |  |  |  |  | 0.33 |
|  | HALZEN, FRANCIS Total |  |  |  | 0.42 |  |  |  |  | 0.42 |
|  | KARLE, ALBRECHT | Administration | Associate Director for Science | NSF M&O Core | 0.08 |  |  |  |  | 0.08 |
|  |  |  |  | Inst. In-Kind | 0.33 |  |  |  |  | 0.33 |
|  | KARLE, ALBRECHT Total |  |  |  | 0.42 |  |  |  |  | 0.42 |
|  | MARUYAMA, REINA | Physics Filters | Supernova WG Chair | Inst. In-Kind |  |  |  | 0.25 |  | 0.25 |
|  | MARUYAMA, REINA Total |  |  |  |  |  |  | 0.25 |  | 0.25 |
|  | MONTARULI, TERESA | TFT Coordination | TFT Board member | Inst. In-Kind |  |  |  | 0.10 |  | 0.10 |
|  | MONTARULI, TERESA Total |  |  |  |  |  |  | 0.10 |  | 0.10 |
|  | WESTERHOFF, STEFAN | Administration | Pubcom member | Inst. In-Kind | 0.10 |  |  |  |  | 0.10 |
|  |  | Physics Filters | Cosmic Rays WG co-Chair | Inst. In-Kind |  |  |  | 0.25 |  | 0.25 |
|  | WESTERHOFF , STEFAN Total |  |  |  | 0.10 |  |  | 0.25 |  | 0.35 |
| SC | CHIRKIN, DMITRY | Reconstruction/ Analysis tools | Direct photon tracking / iceproperties calibration; FE/pulse extractor ; reco S/W | Inst. In-Kind |  |  |  |  | 0.30 | 0.30 |
|  |  | Simulation Programs | Simulation Programs: mmc/mmc-icetray & ucr-icetray | Inst. In-Kind |  |  |  |  | 0.20 | 0.20 |
|  | CHIRKIN, DMITRY Total |  |  |  |  |  |  |  | 0.50 | 0.50 |
|  | DESIATI, PAOLO | Simulation Production | Coordination of Simulation Production | NSF M&O Core |  |  | 0.70 |  |  | 0.70 |
|  |  | TFT Coordination | TFT Board member | Inst. In-Kind |  |  |  | 0.10 |  | 0.10 |
|  | DESIATI, PAOLO Total |  |  |  |  |  | 0.70 | 0.10 |  | 0.80 |
|  | HILL, GARY | Administration | Weekly call, ICC support | Inst. In-Kind | 0.20 |  |  |  |  | 0.20 |
|  |  | Offline Data Processing | Offline processing | NSF M&O Core |  |  |  |  | 0.25 | 0.25 |
|  |  | Simulation Programs | Maintain and Verify Simulation of Photon Propagation and update Ice Properties | NSF M&O Core |  |  |  |  | 0.25 | 0.25 |
|  | HILL, GARY Total |  |  |  | 0.20 |  |  |  | 0.50 | 0.70 |
|  | KRASBERG, MARK | Data Acquisition | DOM Cal Maintenance, DOM Monitoring & Troubleshooting | NSF M&O Core |  | 0.35 |  |  |  | 0.35 |
|  |  |  | Provide Real-time System Monitoring and Paging | NSF M&O Core |  | 0.20 |  |  |  | 0.20 |
|  |  | Run Coordination | Winterovers coordinator | NSF M&O Core |  | 0.25 |  |  |  | 0.25 |
|  | KRASBERG, MARK Total |  |  |  |  | 0.80 |  |  |  | 0.80 |
|  | LANDSMAN, HAGAR | Engineering and R&D Support | Science Support | NSF M&O Core | 0.25 |  |  |  |  | 0.25 |
|  | LANDSMAN, YAEL HAGAR Total |  |  |  | 0.25 |  |  |  |  | 0.25 |
|  | WENDT, CHRISTOPHER | Data Acquisition | DOM CAL Maintenance | NSF M&O Core |  | 0.25 |  |  |  | 0.25 |
|  |  | Detector Calibration | Prepare and Evaluate Flasher Calibrations Evaluate (DomCal) Calibration Runs and update Calibration constants | NSF M&O Core |  | 0.28 |  |  |  | 0.28 |
|  | WENDT, CHRISTOPHER Total |  |  |  |  | 0.53 |  |  |  | 0.53 |
| PO | ABBASI, RASHA | Simulation Programs | DST data checking | Inst. In-Kind |  |  |  |  | 0.10 | 0.10 |
|  | ABBASI, RASHA Total |  |  |  |  |  |  |  | 0.10 | 0.10 |
|  | Aguilar Sanchez Juan Antonio | Physics Filters | Muon filter | Inst. In-Kind |  |  |  | 0.15 |  | 0.15 |
|  |  | Simulation Programs | low level moun data verification (data/mc) | Inst. In-Kind |  |  |  |  | 0.10 | 0.10 |
|  | Aguilar Sanchez Juan Antonio Total |  |  |  |  |  |  | 0.15 | 0.10 | 0.25 |
|  | HOSHINA, K | Simulation Production | Photon prop. Calibration | Inst. In-Kind |  |  | 0.10 |  |  | 0.10 |
|  | HOSHINA, K Total |  |  |  |  |  | 0.10 |  |  | 0.10 |
|  | Toscano, Simona | Data Production Processing | Cascade data processing | Inst. In-Kind |  |  | 0.35 |  |  | 0.35 |
|  |  | Physics Filters | Cascade Online filter | Inst. In-Kind |  |  |  | 0.15 |  | 0.15 |
|  | Toscano, Simona Total |  |  |  |  |  | 0.35 | 0.15 |  | 0.50 |
|  | UW PO | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.12 |  |  |  | 0.12 |
|  |  | Simulation Programs | Maintain IceSim | Inst. In-Kind |  |  |  |  | 0.40 | 0.40 |
|  | UW PO Total |  |  |  |  | 0.12 |  |  | 0.40 | 0.52 |
| GR | BAKER, MICHAEL | Detector Monitoring | Stability | Inst. In-Kind |  | 0.10 |  |  |  | 0.10 |
|  | BAKER, MICHAEL Total |  |  |  |  | 0.10 |  |  |  | 0.10 |
|  | DUMM, JONATHAN | Offline Data Processing | Offline Data Processing | Inst. In-Kind |  |  |  |  | 0.15 | 0.15 |
|  |  | Reconstruction/ Analysis tools | Reconstruction Tools | Inst. In-Kind |  |  |  |  | 0.15 | 0.15 |
|  | DUMM, JONATHAN Total |  |  |  |  |  |  |  | 0.30 | 0.30 |
|  | EISCH, JONATHAN | Simulation Production | IceTop Simulation Production | Inst. In-Kind |  |  | 0.30 |  |  | 0.30 |
|  | EISCH, JONATHAN Total |  |  |  |  |  | 0.30 |  |  | 0.30 |
|  | GLADSTONE, LAURA | Detector Calibration | Moon Shadow | Inst. In-Kind |  | 0.15 |  |  |  | 0.15 |
|  |  | Physics Filters | Deep Core online Filter | Inst. In-Kind |  |  |  | 0.15 |  | 0.15 |
|  | GLADSTONE, LAURA Total |  |  |  |  | 0.15 |  | 0.15 |  | 0.30 |
|  | Rodrigues, Joao-Paulo | Reconstruction/ Analysis tools | Supernova simulation / moun energy reconstruction | Inst. In-Kind |  |  |  |  | 0.20 | 0.20 |
|  | Rodrigues, Joao-Paulo Total |  |  |  |  |  |  |  | 0.20 | 0.20 |
|  | Santander, Marcos | Detector Calibration | Calibration with flashers | Inst. In-Kind |  | 0.20 |  |  |  | 0.20 |
|  |  | Simulation Programs | Flasher Analysis | Inst. In-Kind |  |  |  |  | 0.15 | 0.15 |
|  | Santander, Marcos Total |  |  |  |  | 0.20 |  |  | 0.15 | 0.35 |
|  | UW GR | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.12 |  |  |  | 0.12 |
|  | UW GR Total |  |  |  |  | 0.12 |  |  |  | 0.12 |
|  | Weaver, Christopher | Data Acquisition | DOM CAL Maintenance | Inst. In-Kind |  | 0.20 |  |  |  | 0.20 |
|  | Weaver, Christopher Total |  |  |  |  | 0.20 |  |  |  | 0.20 |
|  | Whitehorn, Nathan | Physics Filters | GRB Filter | Inst. In-Kind |  |  |  | 0.15 |  | 0.15 |
|  |  | Simulation Programs | Photonics tables | Inst. In-Kind |  |  |  |  | 0.10 | 0.10 |
|  | Whitehorn, Nathan Total |  |  |  |  |  |  | 0.15 | 0.10 | 0.25 |
| UW – Madison Total |  |  |  |  | 1.38 | 2.22 | 1.45 | 1.30 | 2.35 | 8.70 |

Faculty:

Karle Albrecht	Assoc. Director for Science & Instrumentation

Halzen Francis  	Principal Investigator

Montaruli Teresa  	TFT Board, simulation verification, Point sources, atmospheric muons and neutrinos, energy and pointing reconstruction, coordinate transformations and neutrino flux weigths.

Westerhoff Stefan	Cosmic Rays WG co-Chair , Pub-comm; Cosmic Rays with IceCube and IceTop.

Maruyama Reina 	SN working group lead.  Supernova analysis, dark matter.

Gallagher  John                    Selection of candidate point sources of neutrinos, catalogues for stacking searches and multi-wavelength observations.

Scientists and Post Docs:

Abbasi Rasha (PD)-	Service: Simulation Programs - DST data checking

Analysis: IC40 anisotropy, point source downgoing muons.

Aguilar Sanchez Juan Antonio (PD)– Service: muon filter, low level moun data verification,

Analysis: IC40 point source

Auffenberg Jan (PD)-	Service:  Offline Data Processing

Analysis: Air Showers.and Radio R&D

Benzvi Segev (PD, 50%) 	Analysis: Cosmic rays, down going muons

Chirkin Dimitry  (Sc)	Service: Direct photon tracking with graphics computers / ice properties calibration, feature/pulse extractor; energy reconstruction software, Simulation Programs: mmc (muon propagation)

Analysis: atmospheric neutrinos, energy measurement and spectrum unfolding.

Desiati Paolo (Sc)	Service: Simulation Production Coordinator (core), TFT Board Member

Analysis: Atmospheric muons and neutrinos, anisotropy analysis,

Hill Gary (Hon. Prof.)	Will leave UW-Madison in Fall 2011

Service: Offline processing (core), Maintain and verify simulation of photon propagation (core),  weekly call coordinator, ICC board

Analysis: diffuse astrophysical neutrinos and neutrinos from prompt decays

Hoshina Kotoyo (PD)  	(80% appointment with University of Tokyo, based in Madison)

Service: DOM simulations, Calibration

Analysis: Diffuse neutrinos (UW), Earth Core neutrino absorption (Tokyo)

Krasberg Mark (Sc)	Service: Winter Overs Coordinator, DOM Cal Maintenance, Real-time System Monitoring (core)

Kurahashi Naoko (PD)	Service: Improving and monitoring DomCalibrator, IC86 Data Filtering. .

Analysis

Landsman Hagar (Sc, 50%) 	Service: Radio DAQ

Analysis Neutrino induced cascades, reconstruction. Radio detection.

Merck Martin (Sc)	Service: Computing Infrastructure Manager (core)

Toscano Simona (PD)  	Service: cascade data processing, cascade online filter

Analysis: Small scale

Wendt Chris (Sc 60%)  	Service : Prepare and Evaluate Flasher Calibrations (core), evaluate (DomCal) Calibration Runs and update Calibration constants (core)

Students:

Baker Mike (TM)	Service: coordinate transformation tests, data stability with time, livetime estimate, good run list for IC22 and IC40 point sources

Analysis: Time dependent Point source search, Fermi – GLAST Investigator fellowship on MWL campaigns.

Dumm Jon (TM) 	Service: online and offline data processing, reconstruction tools.

Analysis: IC9, IC22 and IC40 Point source and stacking searches, galactic plane.

Eisch Jonathan (SW) 	Service:  IceTop simulation production

Analysis: Cosmic rays, event reconstruction, mass composition

Gladstone Laura (AK) 	Service: deep core online filter, moon shadow calibration

Analysis: Deep Core neutrino ocillation

Grullon Sean (AK)	Service: Reconstruction with waveforms, energy reconstruction methods.

Analysis: Event selection, energy resolution measurement, diffuse neutrinos.

Hampel-Arias Zigfried (SW) IceCube analysis

Hubbard Antonia (RM)         dark matter in Deep Core and point-sources

O'Murchadha Aongus  (FH) Service: photon detection, muon asymmetry, multiwavelength Milagro,

Analysis: GRB detection, GRB and atmospheric muons

Rodrigues Joao-Paulo (FH)	Service: Supernova simulation / muon energy reconstruction

Analysis: reconstruction of direction and energy of very high energy events (GZK)

Santander Marcos (SW) 	Service: calibration with flashers, flashers simulation, future project: moon shadow online analysis

Analysis: cascade analysis

Van Santen Jakob (AK)  	Service:  Development of cascade reconstruction tools, simulation software

Analysis:  atmospheric electron neutrino spectrum

Weaver Chris (AK)	Service: DOM Cal maintenance, downgoing muon resolution studies

Analysis: GZK Analysis, correlation to radio technique

Whitehorn Nathan (FH)	Service: photonics tables, GRB filter

Analysis: GRB analysis