IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

DESY-Zeuthen

Christian Spiering

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      8 (6 2 6)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | SPIERING, CHRISTIAN | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  | NAHNHAUER, ROLF | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  | WALTER, MICHAEL | Simulation Production | Simulation Production Cluster |  |  | 0.20 |  |  | 0.20 |
|  | DESY KE Total |  |  | 0.30 |  | 0.20 |  |  | 0.50 |
| SC | BENABDERRAHMANE, LOFTI | Detector Monitoring | Deputy Monitoring Coordinator |  | 0.20 |  |  |  | 0.20 |
|  | SULANKE, K.-H. | Data Acquisition | DAQ Firmware Support |  | 0.15 |  |  |  | 0.15 |
|  | BERGMANN, JENS | Simulation production | Simulation Production Cluster |  |  | 0.25 |  |  | 0.25 |
|  | DESY SC | Detector Monitoring | Detector Monitoring |  | 0.06 |  |  |  | 0.06 |
|  | DESY SC Total |  |  |  | 0.41 | 0.25 |  |  | 0.66 |
| GR | FRANKE, ROBERT | Physics Filters | Online Filter for Alerts |  |  |  | 0.10 |  | 0.10 |
|  |  |  | Rate Data Bank South Pole |  |  |  | 0.10 |  | 0.10 |
|  | KISLAT, FABIAN | Computing Resources | Reconstruction Coordinator (acting), Maintain Reconstruction Framework |  |  | 0.15 |  |  | 0.15 |
|  | ACHIM STOESSL | Detector Calibration | Flasher Analysis |  | 0.20 |  |  |  | 0.20 |
|  | EIKE MIDDELL | Detector Calibration | Flasher Analysis |  | 0.10 |  |  |  | 0.10 |
|  | MIDDELL, EIKE | Reconstruction/ Analysis tools | Cascade Reconstruction |  |  |  |  | 0.30 | 0.30 |
|  | DESY GR | Detector Monitoring | Detector Monitoring |  | 0.12 |  |  |  | 0.12 |
|  |  | Simulation Production | Simulation Production Cluster |  |  | 0.15 |  |  | 0.15 |
|  | DESY GRTotal |  |  |  | 0.42 | 0.30 | 0.20 | 0.30 | 1.22 |
| TE | DESY TE | Computing Resources | European Data Center -Distributed Computing and Labor |  |  | 2.00 |  |  | 2.00 |
|  | DESY TE Total |  |  |  |  | 2.00 |  |  | 2.00 |
| DESY Total |  |  |  | 0.30 | 0.83 | 2.75 | 0.20 | 0.30 | 4.38 |

Faculty:

Christian Spiering (L,+) - Past spokesperson, ExecCom

Elisa Bernardini

Rolf Nahnhauer

Stefan Schlenstedt

Michael Walter – simulation production

Ralf Wischnewski

Scientists and Post Docs:

Jens Berdermann - simulation production

Lotfi Benabderrahmane – Deputy monitoring coordinator (from Oct. 2009 on)

Students:

PhD students:

Fabian Kislat – Reconstruction coordinator (acting)

Jose Bazo Alba

Robert Lauer

Robert Franke - Online filter for alerts + rate data base South Pole

Eike Midell – cascade filter IC79 + flasher analysis

Arne Schoenwald –  cascade filter IC79

Diploma students:

Achim Stoessl – flasher analysis

Madalina Chera

Juan Pablo Yanez (starting summer 2010)

Thomas Melzig