IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      3 (1  2  8)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | Coordinate BMBF Funding | 0.10 |  |  |  |  | 0.10 |
|  |  | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.30 |  |  |  |  | 0.30 |
| PO | BOERSMA, DAVID | Core Software | Maintain Reconstruction Framework |  |  | 0.10 |  |  | 0.10 |
|  |  | Physics Filters | Gal Cen Filter &Moon Filter |  |  |  | 0.15 |  | 0.15 |
|  |  | Reconstruction/ Analysis tools | Reconstruction Coordinator |  |  |  |  | 0.15 | 0.15 |
|  |  | Reconstruction/ Analysis tools | Development of Photospline tables |  |  |  |  | 0.10 | 0.10 |
|  | BOERSMA, DAVID RWTH Total |  |  |  |  | 0.10 | 0.15 | 0.25 | 0.50 |
|  | LAIHEM, KARIM | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  |  | Engineering and R&D Support | Acoustic WG Lead | 0.10 |  |  |  |  | 0.10 |
|  |  | Simulation Production | GEANT MonteCarlo simulations of Cherenkov light yield |  |  | 0.10 |  |  | 0.10 |
|  | LAIHEM, KARIM Total |  |  | 0.20 |  | 0.10 |  |  | 0.30 |
| GR | BISSOK, MARTIN | Physics Filters | Gal Cen Filter |  |  |  | 0.10 |  | 0.10 |
|  | BLUMENTHAL, JAN | Reconstruction/ Analysis tools | Gal Cen Filter, Data processing |  |  |  |  | 0.10 | 0.10 |
|  |  | Simulation Production | Photonics Production |  |  |  |  | 0.15 | 0.15 |
|  | EULER, SEBASTIAN | Reconstruction/ Analysis tools | Finite track reconstruction |  |  |  |  | 0.10 | 0.10 |
|  | PAUL, LARRISA | Detector Monitoring | RASTA |  | 0.10 |  |  |  | 0.10 |
|  |  | Engineering and R&D Support | RASTA Antenna Construction | 0.10 |  |  |  |  | 0.10 |
|  |  | Simulation Production | Simulation Production on cluster/GRID |  |  | 0.3 |  |  | 0.30 |
|  | SCHUKRAFT, ANNE | Data Production Processing | Photonics Production |  |  | 0.10 |  |  | 0.10 |
|  | WALLRAFF, MARIUS | Simulation Production | Simulation Production on GPU |  |  | 0.20 |  |  | 0.20 |
|  | VEHRING, MARKUS | Reconstruction/ Analysis tools | Finite track reconstruction |  |  |  |  | 0.15 | 0.15 |
|  | HEINEN, DIRK | Detector Monitoring | SPATS monitoring |  | 0.10 |  |  |  | 0.10 |
|  |  | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  | RWTH GR | Detector Monitoring | Monitoring (3 weeks) |  | 0.09 |  |  |  | 0.09 |
|  |  | Triggering and Filtering | Development of the slow monopole trigger |  |  |  | 0.20 |  | 0.20 |
|  |  | Offline Data Production | Development of processing scripts for L2/L1 processing |  |  |  |  | 0.20 | 0.20 |
|  | GR Total |  |  | 0.10 | 0.39 | 0.60 | 0.30 | 0.70 | 2.09 |
| RWTH Total |  |  |  | 0.60 | 0.39 | 0.80 | 0.45 | 0.95 | 3.19 |

Faculty:

Christopher Wiebusch

Scientists and Post Docs:

David Boersma – Reconstruction Coordinator, moon filter,

Karim Laihem (0.5) – Acoustic, MonteCarlo simulations

Phd Students:

Sebastian Euler - 	Development of processing scripts for L2/L1 processing, finite track reco.

Thesis topic: DeepCore atm neutrino oscillations

Anne Schukraft - 	Thesis topic: Diffuse analysis

Martin Bissok -   	Gal Cen Filter, development of processing scripts for L2/L1 processing

Thesis topic: Dark matter from gal. center

Jan Blumenthal – muon reconstruction

Thesis topic: dark matter from galactic center & halo

Marius Wallraff - 	Software development for graphic processors, development of processing scripts for L2/L1 processing

Thesis topic: Atmospheric neutrino energy spectrum, sterile neutrinos

Larissa Paul -      	Simulation Production on cluster/GRID, RASTA & SPATS monitoring

Thesis topic: RASTA

Markus Vehring    Low energy track and energy reconstruction

Thesis topic: Atm. Neutrino oscillations deepcore

Dirk Heinen-	Acoustic R&D

Thesis topic: Acoustic navigation system for IceMole

Diplom/Master Students

Leif Raedel - 	Thesis topic: GEANT simulations

Michael Soiron -   Splined photorec tables

Thesis topic: muon track reconstruction with photorec tables

Anne Zilles – 	Thesis topic: Systematic uncvertainties in atmospheric neutrino fluxes

Sebastian Schoenen - Thesis topic:  Slow Magnetic monopoles

Maximilian Scheel – Thesis topic: Multipole analysis of the IceCube skymap

Lars Schoenherr – Thesis topic: search for neutrinos from the galactic center

Philipp Heimann -   Thesis topic: Development of Antennas for RASTA