IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

University of Wisconsin - Madison

Albrecht Karle

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      18 (5  13  10)

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | HALZEN, FRANCIS | Administration | Principle Investigator | NSF M&O Core | 0.08 |  |  |  |  | 0.08 |
|  |  |  |  | Inst. In-Kind | 0.33 |  |  |  |  | 0.33 |
|  | HALZEN, FRANCIS Total |  |  |  | 0.42 |  |  |  |  | 0.42 |
|  | KARLE, ALBRECHT | Administration | Associate Director for Science | NSF M&O Core | 0.08 |  |  |  |  | 0.08 |
|  |  |  |  | Inst. In-Kind | 0.33 |  |  |  |  | 0.33 |
|  | KARLE, ALBRECHT Total |  |  |  | 0.42 |  |  |  |  | 0.42 |
|  | MARUYAMA, REINA | Physics Filters | Supernova WG co-coordinator | Inst. In-Kind |  |  |  | 0.15 |  | 0.15 |
|  | MARUYAMA, REINA Total |  |  |  |  |  |  | 0.15 |  | 0.15 |
|  | WESTERHOFF, STEFAN | Physics Filters | Cosmic Rays WG co-Chair | Inst. In-Kind |  |  |  | 0.25 |  | 0.25 |
|  | WESTERHOFF, STEFAN Total |  |  |  |  |  |  | 0.25 |  | 0.25 |
| SC | CHIRKIN, DMITRY | Reconstruction/ Analysis tools | Direct photon tracking / iceproperties calibration; FE/pulse extractor; reco S/W | Base Grants |  |  |  |  | 0.30 | 0.30 |
|  |  | Simulation Programs | Maintain and Verify Simulation of Photon Propagation and update Ice Properties | NSF M&O Core |  |  |  |  | 0.35 | 0.35 |
|  | CHIRKIN, DMITRY Total |  |  |  |  |  |  |  | 0.65 | 0.65 |
|  | DESIATI, PAOLO | Simulation Production | Coordination of Simulation Production | NSF M&O Core |  |  | 0.40 |  |  | 0.40 |
|  |  | Administration | Pubcom member | Inst. In-Kind | 0.10 |  |  |  |  | 0.10 |
|  | DESIATI, PAOLO Total |  |  |  | 0.10 |  | 0.40 |  |  | 0.50 |
|  | DUVERNOIS, MICHAEL | Engineering and R&D Support | Science Support | NSF M&O Core | 0.25 |  |  |  |  | 0.25 |
|  |  | Engineering and R&D Support | EMI, Instrumentation, I/F | NSF M&O Core | 0.15 |  |  |  |  | 0.15 |
|  | DUVERNOIS, MICHAEL Total |  |  |  | 0.40 |  |  |  |  | 0.40 |
|  | HOSHINA, KOTOYO | Simulation Programs | nugen maintenance | NSF M&O Core |  |  |  |  | 0.25 | 0.25 |
|  | HOSHINA, KOTOYO Total |  |  |  |  |  |  |  | 0.25 | 0.25 |
|  | KELLEY, JOHN | Detector Maintenance & Ops | Deputy Maintenance and Operations Manager | NSF M&O Core |  | 0.50 |  |  |  | 0.50 |
|  | KELLEY, JOHN Total |  |  |  |  | 0.50 |  |  |  | 0.50 |
|  | UW SC | Data Acquisition | DOM Cal Maintenance, DOM Monitoring & Troubleshooting | NSF M&O Core |  | 0.35 |  |  |  | 0.35 |
|  |  |  | Provide Real-time System Monitoring and Paging | NSF M&O Core |  | 0.20 |  |  |  | 0.20 |
|  |  | Run Coordination | Winter Overs coordinator | NSF M&O Core |  | 0.25 |  |  |  | 0.25 |
|  | UW SC Total |  |  |  |  | 0.80 |  |  |  | 0.80 |
|  | WENDT, CHRISTOPHER | Data Acquisition | DOM CAL Maintenance | NSF M&O Core |  | 0.25 |  |  |  | 0.25 |
|  |  | Detector Calibration | Prepare and Evaluate Flasher Calibrations Evaluate (DomCal) Calibration Runs and update Calibration constants , absolute DOM sensitivity | NSF M&O Core |  | 0.35 |  |  |  | 0.35 |
|  | WENDT, CHRISTOPHER Total |  |  |  |  | 0.60 |  |  |  | 0.60 |
| PO | ABBASI, RASHA | Simulation Programs | DST data checking Sun shadow, online filter support | Base Grants |  |  |  |  | 0.25 | 0.25 |
|  | ABBASI, RASHA Total |  |  |  |  |  |  |  | 0.25 | 0.25 |
|  | AUFFENBERG, JAN | Physics filters | Online filters (EHE) | Base Grants |  |  |  | 0.15 |  | 0.15 |
|  |  | Reconstruction / Analysis Tools | Energy Reconstruction | Base Grants |  |  |  |  | 0.15 | 0.15 |
|  |  | Offline Data Processing | EHE | Base Grants |  |  |  |  | 0.15 | 0.15 |
|  | AUFFENBERG, JAN Total |  |  |  |  |  |  | 0.15 | 0.30 | 0.45 |
|  | KOPPER, CLAUDIO | Simulations Programs | Direct photon propagation, Deep Core support | Base Grants |  |  |  |  | 0.20 | 0.20 |
|  |  | Physics Filters | Cascade filter | Base Grants |  |  |  | 0.15 |  | 0.15 |
|  |  | Offline Data Processing | L2 processing support | Base Grants |  |  | 0.20 |  |  | 0.20 |
|  | KOPPER, CLAUDIO Total |  |  |  |  |  | 0.20 | 0.15 | 0.20 | 0.55 |
|  | NEILSON, NAOKO | Core Software | IceTray Support (Q frame) | Base Grants |  |  | 0.15 |  |  | 0.15 |
|  |  | Data Production Processing | Muon channel | Base Grants |  |  | 0.20 |  |  | 0.20 |
|  |  | Offline Data Processing | Offline Level 2 processing | NSF M&O Core |  |  |  |  | 0.20 | 0.20 |
|  | NEILSON, NAOKO Total |  |  |  |  |  | 0.35 |  | 0.20 | 0.55 |
|  | UW PO | Detector Monitoring | Monitoring shifts | Base Grants |  | 0.12 |  |  |  | 0.12 |
|  | UW PO Total |  |  |  |  | 0.12 |  |  |  | 0.12 |
|  | WHITEHORN, NATHAN | Reconstruction/ Analysis tools | Energy Reconstruction | Base Grants |  |  |  |  | 0.15 | 0.15 |
|  |  | Simulation Programs | Photonics tables | Base Grants |  |  |  |  | 0.20 | 0.20 |
|  | WHITEHORN, NATHAN Total |  |  |  |  |  |  |  | 0.35 | 0.35 |
| GR | FEINTZEIG, JACOB | Detector Calibration | Ice Properties | Base Grants |  | 0.15 |  |  |  | 0.15 |
|  |  | Reconstruction/ Analysis tools | Event reconstruction (spline fits) | Base Grants |  |  |  |  | 0.15 | 0.15 |
|  |  | Offline Data Processing | L2 processing, muon stream | Base Grants |  |  | 0.20 |  |  | 0.20 |
|  | GLADSTONE, LAURA | Reconstruction/ Analysis tools | Deep Core | Base Grants |  |  |  |  | 0.15 | 0.15 |
|  | MCNALLY, FRANK | Simulation Production | IceTop Simulation Production / Data Processing | Base Grants |  |  | 0.30 |  |  | 0.30 |
|  | Riedel, BenediKt | Simulation Programs | Supernova DAQ, simulation | Base Grants |  |  |  |  | 0.20 | 0.20 |
|  | SANTANDER, MARCOS | Data Production Processing | Moon Shadow online | Base Grants |  |  | 0.15 |  |  | 0.15 |
|  | VAN SANTEN, JAKOB | Reconstruction/ Analysis tools | Cascades | Base Grants |  |  |  |  | 0.15 | 0.15 |
|  |  | Detector Calibration | Calibration of DOM waveforms | Base Grants |  | 0.15 |  |  |  | 0.15 |
|  |  | Physics filters | Online filters / SuperDST | Base Grants |  |  |  | 0.15 |  | 0.15 |
|  | WEAVER, CHRISTOPHER | Data Acquisition | DOM CAL Maintenance | Base Grants |  | 0.15 |  |  |  | 0.15 |
|  |  | Physics filters | Online filters | Base Grants |  |  |  | 0.15 |  | 0.15 |
|  | UW GR | Detector Monitoring | Monitoring shifts | Base Grants |  | 0.12 |  |  |  | 0.12 |
|  | GR Total |  |  |  |  | 0.57 | 0.65 | 0.30 | 1.00 | 2.52 |
| UW – Madison Total |  |  |  |  | 1.34 | 2.09 | 1.90 | 1.00 | 2.85 | 9.18 |

Faculty:

Karle, Albrecht	Assoc. Director for Science & Instrumentation, Institutional Lead

Halzen, Francis  	Principal Investigator

Westerhoff, Stefan	Cosmic Rays WG co-Chair; Cosmic Rays with IceCube and IceTop.

Maruyama, Reina 	Supernova analysis, wg co-coordinator, dark matter search.

Gallagher, John                 	Selection of candidate point sources of neutrinos, catalogues for stacking searches and multi-wavelength observations.

Scientists and Post Docs:

Abbasi, Rasha (PD)-	Service: Simulation Programs - DST data checking, sun shadow

Analysis: IC40 anisotropy, point source downgoing muons.

Ahlers, Marcus (Sc)	(John Bahcall Fellowship). Service:  air shower backgrounds in EHE,

Analysis:  GRB physics analysis, neutrino sources

Auffenberg, Jan (PD)-	Service:  Offline Data Processing (EHE), Online filters (EHE), Energy Reconstruction.

Analysis: Air Showers. IceTop Veto and Radio R&D

Benzvi, Segev (Sc, 50%) 	Analysis: Cosmic rays, down going muons

Chirkin, Dmitry  (Sc)	Service: Direct photon tracking with graphics computers / ice properties calibration, feature/pulse extractor; energy reconstruction software, Simulation Programs (core)

Analysis: atmospheric neutrinos, energy measurement and spectrum unfolding.

Desiati, Paolo (Sc)	Service: Simulation Production Coordinator (core), Pubcomm member

Analysis: Atmospheric muons and neutrinos, anisotropy analysis

DuVernois, Michael (Sc, 40%) 	Service: Engineering Support and R&D Science Support

Hoshina, Kotoyo (Sc)  	(75% appointment with University of Tokyo, based in Madison)

Service: Simulation Programs - nugen maintenance (core)

Analysis: Diffuse neutrinos (UW), Earth Core neutrino absorption (Tokyo)

Kelley, John (Sc)                  Service: Deputy Maintenance and Operations Manager

Kopper, Claudio (PD)	(John Bahcall Fellowship). Service: cascade filter online, cascade filter offline L2, direct photon tracking, software support

Analysis: Cascade analysis, atmospheric

Neilson, Naoko (PD)	Service: IceTray Support (Q frame), Online Processing- muon channel, Offline Level 2 Processing.

Analysis: Point source analysis IC59 and 79.

Wendt, Chris (Sc 80%)  	Service : Prepare and Evaluate Flasher Calibrations (core), evaluate (DomCal) Calibration Runs and update Calibration constants (core), absolute DOM sensitivity

Whitehorn, Nathan (PD)	Service: photonics tables, energy reconstruction

Analysis: GRB analysis

Students:

Arguelles, Carlos (FH)         Started - summer 2012

Eisch, Jonathan (SW) 	Service:  IceTop simulation production task moved to Mcnally Frank

Analysis: Cosmic rays, event reconstruction, mass composition

Feintzeig, Jacob (AK)	Service: Ice Properties Calibration, event reconstruction (spline fitting), IC86 2012 L2 offline processing, online processing support (muon channel)

Analysis: Deep Core, muons, point sources IC79, 86

Gladstone, Laura (AK) 	Service: Reconstruction tools - deep core

Analysis: Deep Core neutrino oscillation

Jero, Kyle (AK)                    Started - summer 2012

Mcnally, Frank (SW)	Service: IceTop simulation production/data processing

Analysis: IceTop anisotropy, study of composition as a function of sky location, improvement of reference level estimation for skymaps

Riedel, Benedikt (RM) 	Service: Supernova simulation, pDAQ testing for supernovae (investigating its robustness for a bright event), SNEWS and supernova alert maintenance

Santander, Marcos (SW) 	Service: calibration – moon shadow online analysis

Analysis: cosmic ray anisotropy in IceCube and IceTop, study of energy spectrum in "hot spots" and "cold spots" of CR skymap

Van Santen, Jakob (AK)  	Service:  Calibration of DOM waveforms, Online filters / SuperDST , cascade offline filter support

Analysis:  atmospheric electron neutrino spectrum

Weaver, Chris (AK)	Service: DOM Cal maintenance, downgoing muon resolution studies

Analysis: diffuse and EHE neutrino Analysis