IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      1 (1  0  10)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.20 |  |  |  |  | 0.20 |
| PO | LAIHEM, KARIM | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  |  | Engineering and R&D Support | Acoustic monitoring | 0.10 |  |  |  |  | 0.10 |
|  | LAIHEM, KARIM Total |  |  | 0.20 |  |  |  |  | 0.20 |
| GR | BLUMENTHAL, JAN | Simulation Production | Photonics Production |  |  | 0.10 |  |  | 0.10 |
|  | PAUL, LARRISA | Detector Monitoring | RASTA data processing |  | 0.10 |  |  |  | 0.10 |
|  |  | Engineering and R&D Support | RASTA Antenna Construction | 0.10 |  |  |  |  | 0.10 |
|  |  | Simulation Production | Simulation Production on cluster/GRID |  |  | 0.30 |  |  | 0.30 |
|  |  | Engineering and R&D Support | SPATS SD Maintenance | 0.20 |  |  |  |  | 0.20 |
|  | WALLRAFF, MARIUS | Simulation Production | Simulation Production on GPU |  |  | 0.10 |  |  | 0.10 |
|  |  | Reconstruction/ Analysis tools | Oscillation Propagation tool for neutrino oscillations in Earth |  |  |  |  | 0,10 | 0.10 |
|  | VEHRING, MARKUS | Reconstruction/ Analysis tools | Finite track reconstruction |  |  |  |  | 0.10 | 0.10 |
|  |  | Reconstruction/ Analysis tools | Genie MC development |  |  | 0.20 |  |  | 0.20 |
|  | HEINEN, DIRK | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  | Leif Rädel | Simulation Production | Geant Simulations |  |  | 0.10 |  |  | 0.10 |
|  |  | Simulation Programs | Implementation of new light yield factors in IceCube software |  |  |  |  | 0.10 | 0.10 |
|  | Sebastian Schönen, | Simulation Programs | Data driven Simulation tools for magnetic monopoles |  |  |  |  | 0.10 | 0.10 |
|  | RWTH GR | Detector Monitoring | Monitoring (4 weeks) |  | 0.12 |  |  |  | 0.12 |
|  | GR Total |  |  | 0.40 | 0.22 | 0.80 |  | 0.40 | 1.82 |
|  | RWTH Total: |  |  | 0.80 | 0.22 | 0.80 |  | 0.40 | 2.22 |

Diplom/Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
|  | Simon Zierke | Physics Filters | Kalman Filter for L2 slow particle filter |  |  |  | 0.10 |  | 0.10 |
|  | Christian Haack | Simulation Programs | Addition of knee weights to nuflux module |  |  |  |  | 0.20 | 0.20 |
|  |  | Simulation Programs | Data driven Simulation tools for magnetic monopoles |  |  |  |  | 0.10 | 0.10 |
|  | Michael Soiron | Simulation Production | Photorec tables |  |  | 0.10 |  |  | 0.10 |
|  | Krings/Coenders | Engineering and R&D Support | Pingu design study | 0.10 |  |  |  |  | 0.10 |
|  | Diplom/Master Students Total |  |  | 0.10 |  | 0.10 | 0.10 | 0.30 | 0.60 |

Faculty:

Christopher Wiebusch

Scientists and Post Docs:

N.N.                  -  Reconstruction & Analyse

Karim Laihem  -   50%, only acoustic support

Phd Students:

Sebastian Euler - 	DOM produktion, Development of processing scripts 
	for L2/L1 processing, finite track reco.

Thesis topic: DeepCore atm neutrino oscillations

Anne Schukraft - 	Photonics tables, 
	Thesis topic: Diffuse analysis

Martin Bissok -   	Gal Cen Filter, development of processing scripts for L2/L1 processing

Thesis topic: Dark matter from gal. center

Jan Blumenthal – Muon reconstruction, photonics table production

Thesis topic: dark matter from galactic center & halo

Marius Wallraff - 	Software development for graphic processors, development of processing scripts for L2/L1 processing, feature extraction, Oscillation tool

Thesis topic: Atmospheric neutrino energy spectrum, sterile neutrinos

Larissa Paul -      	Simulation Production on cluster/GRID, SPATS monitoring

Thesis topic: RASTA

Markus Vehring    Finite Reco, Neutrino simulation with Genie, Grid maintenance, RASTA 	Antenna simulations

Thesis topic: Atm. Neutrino oscillations deepcore

Dirk Heinen-	Acoustic R&D

Thesis topic: Acoustic navigation system for IceMole

Leif Rädel	Geant simulations

Thesis topic: multi flavor diffuse analysis

Sebastian Schönen Magnetic monopole analysis

Thesis topic: multi flavor diffuse analysis

Diplom/Master Students

Michael Soiron       - Splined photorec tables

Thesis topic: muon track reconstruction with photorec tables

Anne Zilles               - Thesis topic: Systematic uncertainties in atmospheric neutrino fluxes

Maximilian Scheel - Thesis topic: Multipole analysis of the IceCube skymap

Lars Schoenherr    - Thesis topic: search for neutrinos from the galactic center

Philipp Heimann    -  Thesis topic: Development of Antennas for RASTA

Simon Zierke	    -  L2 scripts Magnetic Monopoles, Kalman Filter, BDT selection

Rene Reimann	    - Multipole analysis IC59, mini sources

Patrik Hallen	    - Tau neutrinos.

Stefan Coenders	    - Pingu oscillation sensititvity matter effects

Kai Krings	    - Pingu oscillation sensitivity hierachy

Kai Jagielski	    - Diffuse analysis cascades

Martin Leuermann - Multipole, Halo analysis

Christian Haack	    - Background simulation magnetic monopoles