IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

University of Wisconsin – River Falls

Jim Madsen

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      3 (3  0  0)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | MADSEN, JIM | Administration | Speakers Comm. Chair | 0.25 |  |  |  |  | 0.25 |
|  |  | Education & Outreach | Teachers’ program and UWRF Upward Bound | 0.10 |  |  |  |  | 0.10 |
|  |  | Reconstruction/ Analysis tools | Cosmic ray shower simulations and reconstruction, low-energy IceTop extensions |  |  |  |  | 0.10 | 0.10 |
|  | MADSEN, JIM Total |  |  | 0.35 |  |  |  | 0.10 | 0.45 |
|  | SPICZAK, GLENN | IceTop Operations | IceTop tank Monitoring |  | 0.03 |  |  |  | 0.03 |
|  | SPICZAK, GLENN Total |  |  |  | 0.03 |  |  |  | 0.03 |
|  | Seunarine, Suruj | Physics Filters | Work on cascade filter |  |  |  | 0.20 |  | 0.20 |
|  |  | Reconstruction/ Analysis tools | Low-Energy Extensions of IceTop |  |  |  |  | 0.10 | 0.10 |
|  | Seunarine, Suruj Total |  |  |  |  |  | 0.20 | 0.10 | 0.30 |
| TE | UWRF TE | Education & Outreach | Teachers Program | 0.10 |  |  |  |  | 0.10 |
|  | UWRF TE Total |  |  | 0.10 |  |  |  |  | 0.10 |
| UWRF Total |  |  |  | 0.45 | 0.03 |  | 0.2 | 0.20 | 0.88 |

Faculty:

Jim Madsen (L,) - ICB, Institution lead, Speakers Committee Chair, Education and Outreach including Teachers’ program and UWRF Upward Bound, Undergraduate research, Cosmic Ray simulations

Glenn Spiczak – IceTop tank monitoring, Education and Outreach including Astrophysics course development, Undergraduate research

Suruj Seunarine – Undergraduate Research, Cascade Filter, Low-Energy Extensions of IceTop, IceCube Live features advisory committee

UWRF General M&O (non-science) IceCube Responsibilities and Contributions:

UWRF Group’s major responsibilities and contributions towards maintenance and operations of the IceCube experiment include:

- Education and Outreach activities including intensive research experiences for undergraduates,  math and science enrichment for underrepresented groups in the UWRF Upward Bound Program, and graduate level classes for in-service high school teachers featuring  IceCube science

- Calibration of IceTop tanks with muon tagger and extensions to low energy with Oden cruise data

- Cascade filter