IceCube Institutional Memorandum Of Understanding (MOU)

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads  Master):      2 (1  1  10 6)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | ExecCom member | 0.20 |  |  |  |  |  | 0.20 |
|  |  | Administration | PubCom member | 0.10 |  |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.30 |  |  |  |  |  | 0.30 |
| PD | AUFFENBERG, JAN | Surface Detectors | IceAct coordination | 0.20 |  |  |  |  |  | 0.20 |
|  |  | Surface detectors | IceAct/Skycam Datataking Maintenance |  | 0.30 |  |  |  |  | 0.30 |
|  | AUFFENBERG, JAN Total |  |  | 0.20 | 0.30 |  |  |  |  | 0.50 |
| GR | HAACK, CHRISTIAN | Simulation Software | Seasonal Weights for NeutrinoFlux module Flux (provided as described in internal report) |  |  |  |  | 0.05 |  | 0.05 |
|  |  | Simulation Production | Simulation production for consistent MC spanning IC-59-IC-86-5 (relevant after pass 2 is completed) |  |  |  | 0.05 |  |  | 0.05 |
|  |  | Reconstruction | Energy reco with machine learning (regression forrest). To be used in diffuse final level |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Reconstruction | NuMuFitStandard tool for diffuse profile likelihood fits of the up-going muon sample similar to Skylab for ps and oscfit for osc. analyses (currently in S.Schoenen sandbox) |  |  |  |  | 0.20 |  | 0.20 |
|  |  | Offline Data Production | Pass2 verification Muon L3 and diffuse WG |  |  |  | 0.20 |  |  | 0.20 |
|  | REIMAN, RENE | Distributed Computing Resources | Grid Operations Team | 0.05 |  | 0.15 |  |  |  | 0.20 |
|  |  | Offline Data Production | Comparison of diffuse and ps samples for muon L3 and ps-wg-group |  |  |  | 0.10 |  |  | 0.10 |
|  | RONGEN, MARTIN | Ice Properties | Hole Ice & bulk ice calibration |  |  |  |  |  | 0.30 | 0.30 |
|  |  | Detector Calibration | DOM Calibration and R&D |  |  |  |  |  | 0.10 | 0.10 |
|  |  | Surface Detectors | IceAct calibration/maintenance |  |  |  |  |  | 0.20 | 0.20 |
|  |  | Detector Monitoring | Detector monitoring shifts contact from Aachen | 0.05 |  |  |  |  |  | 0.05 |
|  | LEUERMANN, MARTIN | Reconstruction | Development and Maintenance of PegLeg (to be part of millipede) |  |  |  |  | 0.30 |  | 0.30 |
|  |  | Reconstruction | Co maintenance of OscFit and implementation of extensions (e.g. KDE, systematic fits, baseline correction) |  |  |  |  | 0.20 |  | 0.20 |
|  |  | Reconstruction | KDE Tools to produce adaptive weighted KDEs, used in OscFit and NuMuFit (currently in Seb Schoenen sandbox) |  |  |  | 0.10 |  |  | 0.10 |
|  | Schumacher, Lisa | Offline Data Production | Muon Level 3 (future) |  |  | 0.05 |  |  |  | 0.00 |
|  |  | Offline Data Production | Providing HE muon events from diffuse analysis for the IC/Auger/TA coincident analyses |  |  | 0.05 |  |  |  |  |
|  |  | Reconstruction | Noboloid TBD |  |  |  |  |  |  |  |
|  | Jöran Stettner | tbd | TBD: NuMuFit tool, GPU computing? |  |  |  |  |  |  |  |
|  | GR | Detector Monitoring | Detector monitoring shifts |  | 0.12 |  |  |  |  | 0.12 |
|  | GR Total |  |  | 0.10 | 0.12 | 0.25 | 0.45 | 0.85 | 0.60 | 2.37 |
|  | RWTH Total: |  |  | 0.60 | 0.42 | 0.25 | 0.45 | 0.85 | 0.60 | 3.17 |

Diplom/Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| Master | Aatif Waza | Surface Detectors | IceAct Simulation |  | 0.05 |  |  |  |  | 0.05 |
|  | Martin Brenzke | Reconstruction | New energy reco with deep neural network |  |  |  |  | 0.2 |  | 0.2 |
|  | Jan Paul Koschinski | R&D Support | IceAct R&D and construction of 61 pixel camera |  | 0.2 |  |  |  |  | 0.2 |
|  | Erik Vogel | Reconstruction | Noboloid : Calculation of resolution estimators for PS analysis |  |  |  | 0.3 |  |  | 0.3 |
|  | Tobias Sälzer | Calibration | IceAct IceCube coincidences |  |  |  |  |  | 0.3 | 0.3 |
|  | Diploma/Master Students Total |  |  |  | 0.25 |  | 0.3 | 0.2 | 0.3 | 1.05 |

Faculty:

Christopher Wiebusch

Scientists and Post Docs:

Jan Auffenberg - High energy surface extension, (IceVeto, IceAct).

Ph.D. Students:

Marius Wallraff 	Thesis topic: Sterile neutrinos

Larissa Paul   	Thesis topic RASTA

Leif Rädel	Thesis topic: Multi year diffuse muon neutrino analysis

Sebastian Schoenen  Thesis topic: Multi year muon neutrino diffuse analysis

Rene Reimann         Thesis topic : Cosmic neutrino sources

Martin Leuermann  Thesis topic:  Neutrino  mass hierarchy analysis with DeepCore

Martin Rongen 	     IceCube Gen2 R&D Calibration, Thesis Topic: Gen 2 DOMs, Calibration

Christian Haack      Thesis Topic: Cosmic neutrino sources, Galactic Plane

Lisa Schumacher    Auger,TA,IceCube Correlation and angular correlation analysis

Jöran Stettner	Multi year diffuse analysis and dark matter decay

Diploma/Master Students

Eric Vogel		Point source fits (finished-> industry)

Theo Glauch		Angular correlation analysis (finished-> Munich)

Aatif Waza		IceAct Simulation of Xmax measurement

Martin Brenzke		Energy reco with deep Learning

Jan-Paul Koschinski	IceAct 61 pixel camera

Tobias Sälzer		IceAct , IceCube Coincidence analysis

Piotr Kalacinsky		Cross correlation of angular skymap

Computing Resources

|  | 2016 |  | 2017 |  |
| --- | --- | --- | --- | --- |
|  | CPU Cores | GPU Cards | CPU Cores | GPU Cards |
| IceCube | ~27700 (shared resources, guaranteed 0.3% usage) | 58 (shared resources, 50% usage) | ~27700 (shared resources) | 58 (shared resources) |
| PINGU | --- | --- | --- | --- |
| Gen2 | Same as for IceCube | Same as for IceCube | Same as for IceCube | Same as for IceCube |

GPU Cards: Bullx R425-E2, 2 x NVIDIA Quadro 6000, CPU: X5650 @ 2.67 GHz

CPU Cores: X5675 @ 3.0GHz and X7550 @ 2.0GHz

New GPU cluster under construction, t.b.d.,