IceCube Institutional Memorandum Of Understanding (MOU)

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads  Master):      2 (1  1  9 7)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | PubCom member | 0.10 |  |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.10 |  |  |  |  |  | 0.10 |
| PD | AUFFENBERG, JAN | Surface Detectors | IceAct coordination | 0.30 |  |  |  |  |  | 0.30 |
|  |  | Surface Detectors | IceAct/Skycam Datataking Maintenance |  | 0.20 |  |  |  |  | 0.20 |
|  | AUFFENBERG, JAN Total |  |  | 0.30 | 0.20 |  |  |  |  | 0.50 |
| GR | HAACK, CHRISTIAN | Simulation Software | Seasonal Weights for NeutrinoFlux module Flux |  |  |  |  | 0.05 |  | 0.05 |
|  |  | Reconstruction | Energy reco with machine learning. |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Reconstruction | NNMFIT tool for diffuse profile likelihood fits -> |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Offline Data Production | Pass2 verification Muon L3 and diffuse WG |  |  |  | 0.05 |  |  | 0.05 |
|  |  | Offline Data Production | Diffuse sample production |  |  |  | 0.10 |  |  | 0.10 |
|  | REIMAN, RENE | Distributed Computing Resources | Grid Operations Team |  |  | 0.20 |  |  |  | 0.20 |
|  |  | Offline Data Production | Diffuse-sample for PS analyses |  |  |  | 0.10 |  |  | 0.10 |
|  | RONGEN, MARTIN | Ice Properties | Hole Ice & bulk ice calibration |  |  |  |  |  | 0.30 | 0.30 |
|  |  | Detector Calibration | DOM Calibration and R&D |  |  |  |  |  | 0.20 | 0.20 |
|  |  | Surface Detectors | IceAct calibration/maintenance |  |  |  |  |  | 0.20 | 0.20 |
|  |  | Detector Monitoring | Detector monitoring shifts contact from Aachen | 0.05 |  |  |  |  |  | 0.05 |
|  | LEUERMANN, MARTIN | Reconstruction | Development and Maintenance of PegLeg |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Reconstruction | Co maintenance of OscFit and implementation of extensions (e.g. KDE, systematic fits, baseline correction) |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Reconstruction | KDE Tools to produce adaptive weighted KDEs, used in OscFit and NuMuFit |  |  |  |  | 0.10 |  | 0.10 |
|  | Schumacher, Lisa | Simulation Software | Skylab maintenance |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Offline Data Production | Providing HE muondata for the IC/Auger/TA coincident analyses |  |  |  | 0.05 |  |  | 0.05 |
|  | Schaufel, Merlin | Detector Calibraton | IceAct Hardware R&D |  |  |  |  |  | 0.10 | 0.10 |
|  |  | Simulation Production | IceAct/IceCube/IceTop MonteCarlo |  |  |  | 0.10 |  |  | 0.10 |
|  |  | Surface detectors | IceAct Monitoring |  | 0.20 |  |  |  |  | 0.20 |
|  | Stettner, Jöran | Software | NNM-Fit tool for diffuse profile likelihood fits |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Reconstruction | Energy reco with machine learning. |  |  |  |  | 0.10 |  | 0.10 |
|  |  | Simulation Production | Simulation production for consistent MC spanning IC-59-IC-86-5 (relevant after pass 2 is completed) |  |  |  | 0.05 |  |  | 0.05 |
|  |  | Offline Data Production | Diffuse sample production |  |  |  | 0.05 |  |  | 0.05 |
|  |  | Software | Diffuse Model Repository |  |  |  |  | 0.10 |  | 0.10 |
|  | GR | Detector Monitoring | Detector monitoring shifts |  | 0.12 |  |  |  |  | 0.12 |
|  | GR Total |  |  | 0.05 | 0.32 | 0.20 | 0.50 | 0.95 | 0.80 | 2.82 |
|  | RWTH Total: |  |  | 0.45 | 0.52 | 0.20 | 0.50 | 0.95 | 0.80 | 3.42 |

Diplom/Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| Master | Pascal Bacckes | Surface Detectors | IceAct Simulation |  |  |  | 0.20 |  |  | 0.20 |
|  | Maurice Günder | Surface Detectors | IceAct/IceCube/IceTop MonteCarlo |  |  |  | 0.20 |  |  | 0.20 |
|  | Erik Ganster | Calibration | IceAct IceCube coincidences |  |  |  |  |  | 0.20 | 0.20 |
|  | Master Students Total |  |  |  |  |  | 0.40 |  | 0.20 | 0.60 |

Faculty:

Christopher Wiebusch

Scientists and Post Docs:

Jan Auffenberg - High energy surface extension, (IceVeto, IceAct).

Ph.D. Students:

Marius Wallraff 	Thesis topic: Sterile neutrinos (writing)

Larissa Paul   	Thesis topic RASTA (hibernating)

Rene Reimann         Thesis topic : Cosmic neutrino sources

Martin Leuermann  Thesis topic:  Neutrino  mass hierarchy analysis with DeepCore

Martin Rongen 	     IceCube Gen2 R&D, Calibration, Thesis Topic:  Calibration

Christian Haack      Thesis Topic: Cosmic neutrino sources, Galactic Plane

Lisa Schumacher    Auger,TA,IceCube Correlation and angular correlation analysis

Jöran Stettner	Multi year diffuse analysis and dark matter decay

Merlin Schaufel	IceAct

Diploma/Master Students

Lasse Halve		Nu nubar flux measurement

Erik Ganster		IceAct-7 Analysis

Pascal Backes		 IceAct Simulation of Xmax measurement

Maurice Günder		IceAct-61 Performance, Data MonteCarlo agreement

Computing Resources

|  | 2017 |  | 2018 |  |
| --- | --- | --- | --- | --- |
|  | CPU Cores | GPU Cards | CPU Cores | GPU Cards |
| Pledged resources in the IceCube common cluster | ~27700 (shared resources) | 58 (shared resources) | ~27700 (shared resources) | 44 (shared resources) |

GPU Cards: NEC GPS 12G4Rg-1,  2 x Tesla P100, CPU E5-2650v4 @ 2.2 GHz

GPU Cards: NEC HPC1812RG-7, 1 x Tesla P100 , CPU E7-8860v4 @ 2.2 GHz

GPU Cards: Bullx R425-E2, 2 x NVIDIA Quadro 6000, CPU: X5650 @ 2.67 GHz

CPU Cores: X5675 @ 3.0GHz and X7550 @ 2.0GHz and E5-2650v4 @ 2.2 GHz