## Slide 1: IceCube Neutrino Observatory
South Pole Operations Support - Coordination with NSF and Antarctic Support Contractor
Jim Haugen
NSF Maintenance and Operations Mid-Term Panel Review
March 11, 2019  Madison, WI

## Slide 2: What is IceCube Pole Logistics?
IceCube M & O Operational Notice – fixed 5 year plan
  South Pole population planning
  Cargo planning
  Task coordination with ASC
  ASC support planning
Support Information Package (SIP) submission – new submission each March, guided by Ops Notice
Research Support Plan (RSP) acknowledgement
A subset of Pole Operations

## Slide 3: M & O Operational Notice
5 year agreement that supports work at Pole in the summer seasons from 16/17 to 21/22, revision 21 MAR 2016
There have been no significant changes since original draft
Key support items
  Highest population at 7+ to 9+ for any given time at Pole, depending on season
  Commercial tickets needed is 8 to 12, depending on season
  Maintain 2000 sq ft at ICL and 200 sq ft in B2 Lab
  Limited use of electricians / carpenters for minor changes
  3k to 10k pounds of DNF cargo, 6k to 17k total cargo, depending on season
  105 GB/day satellite bandwidth for data transmission

## Slide 4: Pole Support – the people
Jim Haugen (IceCube M&O) - with IceCube since 2003, involved in Polar Ops since 2006 continuously to now, Pole Logistics Lead for IceCube
John Kelley (IceCube M&O) – with IceCube since 2003, IceCube detector operations manager since 2013, Polar Ops Lead for IceCube
Leah Street (ASC - Science Project Mgr) – 10 years at RPSC / ASC with the last 8 managing IceCube support at Pole
Paul Sullivan (ASC – Science Project Mgr) - 24 years at ASA/RPSC/ASC with direct support to IceCube since 2005

## Slide 5: Ops Notice Plan vs Actuals
Pole Season | Commercial tickets planned | Actual comm tickets (self-ticketers) | Pole first – timers (excludes winterovers) | Total cargo planned (lbs) | Actual (lbs)
16/17 | 8 | 7 (5) | 7 | 6000 | 7648
17/18 | 10 | 11 (5) | 6 | 10000 | 7685
18/19 | 10 | 8 (7) | 9 | 12000 | 6549
19/20 | 12 |  |  | 17000 | 
20/21 | 12 |  |  | 17000 | 

## Slide 6: ASC Support Comments
In general, support has been good given financial constraints
PQ process improved for 18/19 season
Sync’ing with Pipeline is coming late in the process, preferred to be earlier

## Slide 7: M & O main Pole activities (Polar Ops)
Discussed in Detector Operations – talk by John Kelley

## Slide 8: IceCube Upgrade considerations
IceCube M & O population and tasks have synergy with the Upgrade Project - especially in M&O Integration, computing infrastructure
IceCube M & O Ops Notice expires the season before the main Upgrade season
  Consider negotiating a revised 5 year M&O Ops Notice that covers the years of the Upgrade
Obvious challenges for Upgrade
  Housing / population
  Flights (cargo / pax)
  Traverse usage
  Heavy equipment / snow machine viability
  Fuel deliveries