IceCube Institutional Memorandum Of Understanding (MOU)

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads  Master):      2 (1  1  9)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  |  | Administration | PubCom member | 0.10 |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.30 |  |  |  |  | 0.30 |
| PO | AUFFENBERG, JAN | Engineering and R&D Support | IceVeto R&D and coordination | 0.20 |  |  |  |  | 0.20 |
|  |  | Engineering and R&D Support | IceAct R&D | 0.20 |  |  |  |  | 0.20 |
|  |  | Engineering and R&D Support | IceVeto Performance & Simulation | 0.10 |  |  |  |  | 0.10 |
|  | AUFFENBERG, JAN Total |  |  | 0.50 |  |  |  |  | 0.50 |
| GK | Christian Haack | Simulation Programs | Maintenance / Addition of seasons weights to nuflux module |  |  |  |  | 0.10 | 0.10 |
|  |  | Simulation Production | Next Generation Simulation |  |  | 0.30 |  |  | 0.30 |
|  |  | Simulation Production | Next Generation Simulation Tools |  |  | 0.10 |  |  | 0.10 |
|  |  | Simulation Production | Simulation Production on cluster/GRID |  |  | 0.10 |  |  | 0.10 |
|  | WALLRAFF, MARIUS | Reconstruction/ Analysis tools | nuCraft |  |  |  |  | 0.20 | 0.20 |
|  | VEHRING, MARKUS | Reconstruction/ Analysis tools | CLSIM Hyrid maintenance |  |  |  |  | 0.10 | 0.10 |
|  |  | Simulation Production | Low energy Simulation Production |  |  | 0.10 |  |  | 0.20 |
|  | Leif Rädel | Engineering and R&D Support | IceAct commissioning | 0.10 |  |  |  |  | 0.10 |
|  |  | Physics Filters | L3 IC86-x muon data stream, Skripts & Monitoring |  |  |  | 0.30 |  | 0.30 |
|  | SCHOENEN, SEBASTIAN | Simulation Programs | KDE Tools KDE and multi-llh |  |  |  |  | 0.10 | 0.10 |
|  |  | Engineering and R&D Support | IceAct comissioning | 0.10 |  |  |  |  | 0.10 |
|  |  | Simulation Production | Gentwo benchmark diffuse analysis |  |  | 0.10 |  |  | 0.10 |
|  | REIMAN, RENE | Simulation Production | AC-RZ GPU/CPU cluster maint. iceprod and mass production |  |  | 0.30 |  |  | 0.30 |
|  | RONGEN, MARTIN | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  |  | Calibration | Gen2 DOM Calibration and R&D |  | 0.20 |  |  |  | 0.20 |
|  |  | Detector Monitoring | Monitoring contact |  | 0.05 |  |  |  | 0.05 |
|  | LEUERMANN, MARTIN | Reconstruction/ Analysis tools | Finite track reconstruction, PegLeg Reconstruction |  |  |  |  | 0.30 | 0.30 |
|  | GR | Detector Monitoring |  |  | 0.12 |  |  |  | 0.12 |
|  | GR Total |  |  | 0.30 | 0.37 | 1.00 | 0.30 | 0.80 | 2.77 |
|  | RWTH Total: |  |  | 1.10 | 0.37 | 1.00 | 0.30 | 0.80 | 3.57 |

Diplom/Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| Master | Bengt Hansmann | Simulation Production | IceAct Siimulation |  |  | 0.05 |  |  |  |
|  | Stefan Wickmann | Engineering and R&D Support | Design acoustic transducers for gen2 doms | 0.20 |  |  |  |  |  |
|  | Jacob | Simulation Production | Gen2 Geometry optimization |  |  | 0.05 |  |  |  |
|  | Richard | Simulation Production | Gen2 Geometry optimization |  |  | 0.05 |  |  |  |
|  | Julian | Engineering and R&D Support | IceVeto R&D | 0.10 |  |  |  |  |  |
|  | Merlin | Engineering and R&D Support | IceAct R&D | 0.05 |  |  |  |  |  |
|  | Diploma/Master Students Total |  |  | 0.35 |  | 0.15 |  |  | 0.50 |

Faculty:

Christopher Wiebusch  -

Scientists and Post Docs:

Jan Auffenberg -  High energy surface extension, (IceVeto).

Ph.D. Students:

Marius Wallraff - 	Thesis topic: Sterile neutrinos

Markus Vehring  	Thesis topic: Atm. Neutrino oscillations

Dirk Heinen	Thesis topic: Acoustic in ice navigation system (EnEx)

Leif Rädel	Thesis topic: Multi year diffuse muon neutrino analysis

Sebastian Schönen  Mag.Monopole Thesis topic: Multi year muon neutrino diffuse analysis

Rene Reimann        Multipole analysis, Thesis topic : Cosmic neutrino sources

Martin Leuermann  Ang.Korrelation, Thesis topic:  Multi Year Numu disappearance analysis

Martin Rongen 	     IceCube Gen2 R&D R&D, Thesis Topic: Gen 2 DOMs

Christian Haack  	IceCube-gen2. Thesis Topic : Cosmic neutrino sources

Diploma/Master Students

Stefan Wickmann 	Acoustic transducers for Gen 2 doms

Lisa Schumacher	Angular correlation analysis

Michael Schimp	Angular Correlation analysis

Martin Glagla	Galactic Halo analysis

Martin Stahlberg	Vertical starting muon events and IceTop

Julian Kemp	IceTop and IceBags

Richard Koniets	Gen-2 Simulations

Jacob Leuner	Gen-2 Simulations

David  Gier - 	Time dependent analysis of the  DeepCore Data (GRB)

Bengt Hansmann   	IceAct Simulations

Tim Hansmann		IceAct Hardware