IceCube Institutional Memorandum Of Understanding (MOU)

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads  Master):      2 (1  1  9 10)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  |  | Administration | PubCom member | 0.10 |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.30 |  |  |  |  | 0.30 |
|  | AUFFENBERG, JAN | Detector Calibration | IceAct coordination/Analysis |  | 0.30 |  |  |  | 0.30 |
|  |  | Engineering and R&D Support | Surface detectors Performance & Simulation (Gen-2) | 0.10 |  |  |  |  | 0.10 |
|  | AUFFENBERG, JAN Total |  |  | 0.10 | 0.30 |  |  |  | 0.40 |
| GR | HAACK, CHRISTIAN | Simulation Programs | Maintenance / Addition of seasons weights to nuflux module |  |  |  |  | 0.05 | 0.05 |
|  |  | Simulation Production | Simulation production on cluster/grid |  |  | 0.30 |  |  | 0.30 |
|  |  | Simulation Production | Simulation Tools (Gen-2) |  |  | 0.10 |  |  | 0.10 |
|  |  | Reconstruction/ Analysis tools | Diffuse fit tool |  |  |  |  | 0.20 | 0.20 |
|  | WALLRAFF, MARIUS | Reconstruction/ Analysis tools | nuCraft |  |  |  |  | 0.05 | 0.05 |
|  | VEHRING, MARKUS | Simulation Programs | CLSIM Hybrid maintenance |  |  |  |  | 0.05 | 0.05 |
|  |  | Simulation Production | IC-59 Simulation Production |  |  | 0.10 |  |  | 0.10 |
|  | Leif, Rädel | Detector Calibration | IceAct data stream/commissioning |  | 0.20 |  |  |  | 0.20 |
|  |  | Physics Filters | L3 IC86-x muon data stream, Skripts & Monitoring |  |  |  | 0.20 |  | 0.20 |
|  | SCHOENEN, SEBASTIAN | Simulation Programs | KDE Tools KDE and multi-llh |  |  |  |  | 0.10 | 0.10 |
|  |  | Reconstruction/ Analysis tools | Diffuse fit tool |  |  |  |  | 0.10 | 0.10 |
|  | REIMAN, RENE | Simulation Production | AC-RZ GPU/CPU cluster maint. iceprod and mass production |  |  | 0.30 |  |  | 0.30 |
|  |  | Reconstruction/analysis tools | Point-source search methods |  |  |  |  | 0.10 | 0.10 |
|  | RONGEN, MARTIN | Detector Calibration | Hole Ice calibration |  | 0.20 |  |  |  | 0.20 |
|  |  | Detector Calibration | DOM Calibration and R&D |  | 0.10 |  |  |  | 0.10 |
|  |  | Detector Calibration | IceAct calibration |  | 0.10 |  |  |  | 0.10 |
|  |  | Detector Monitoring | Detector monitoring shifts |  | 0.05 |  |  |  | 0.05 |
|  | LEUERMANN, MARTIN | Reconstruction/ Analysis tools | PegLeg Reconstruction |  |  |  |  | 0.30 | 0.30 |
|  |  | Reconstruction/ Analysis tools | OscFit extension |  |  |  |  | 0.10 | 0.10 |
|  | GR | Detector Monitoring |  |  | 0.12 |  |  |  | 0.12 |
|  | GR Total |  |  | 0.00 | 0.77 | 0.80 | 0.20 | 1.05 | 2.82 |
|  | RWTH Total: |  |  | 0.40 | 1.07 | 0.80 | 0.20 | 1.05 | 3.52 |

Diplom/Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| Master | Bengt Hansmann | Simulation Production | IceAct Simulation |  |  | 0.05 |  |  |  |
|  | Stefan Wickmann | Engineering and R&D Support | Development acoustic positioning sensors(Gen2) |  | 0.20 |  |  |  |  |
|  | Richard Konietz | Engineering and R&D Support | InIce Geometry Optimisation (Gen-2) |  |  |  |  | 0.05 |  |
|  | Tim Hansmann | Reconstruction/ Analysis tools | Surface veto Simulation (Gen-2) |  |  |  |  | 0.05 |  |
|  | Merlin Schaufel | Engineering and R&D Support | IceAct DAQ |  |  |  | 0.05 |  |  |
|  | Jöran Stettner |  | DM profile for diffuse fit |  |  |  |  | 0.05 |  |
|  | Diploma/Master Students Total |  |  |  | 0.20 | 0.05 | 0.05 |  | 0.50 |

Note, Gen-2 contributions not relevant for IceCube M&O are highlighted in blue (Total: 0.20 FTE)

Faculty:

Christopher Wiebusch

Scientists and Post Docs:

Jan Auffenberg - High energy surface extension, (IceVeto, IceAct).

Ph.D. Students:

Marius Wallraff 	Thesis topic: Sterile neutrinos

Markus Vehring  	Thesis topic: Atm. Neutrino oscillations

Larissa Paul   	Thesis topic RASTA

Leif Rädel	Thesis topic: Multi year diffuse muon neutrino analysis

Sebastian Schönen  Mag.Monopole Thesis topic: Multi year muon neutrino diffuse analysis

Rene Reimann        Multipole analysis, Thesis topic : Cosmic neutrino sources

Martin Leuermann  Ang.Korrelation, Thesis topic:  Neutrino  mass hierarchy analysis with DeepCore

Martin Rongen 	     IceCube Gen2 R&D, Thesis Topic: Gen 2 DOMs

Christian Haack      IceCube-gen2. Thesis Topic: Cosmic neutrino sources, Galactic Plane

Diploma/Master Students

Stefan Wickmann 	Acoustic transducers for Gen 2 doms

Lisa Schumacher	Angular correlation analysis

Richard Konietz	Gen-2 Simulations

Jacob Leuner	Gen-2 Simulations

Bengt Hansmann   	IceAct Simulations

Tim Hansmann		IceVeto Simulations

Oemer Penek		Cherenkov light yield

Jöran Stettner		Large scale diffuse fit for dark matter

Eric Vogel		Point source fits

Theo Glauch		Angular correlation analysis

Computing Resources

|  | 2016 |  | 2017 |  |
| --- | --- | --- | --- | --- |
|  | CPU Cores | GPU Cards | CPU Cores | GPU Cards |
| IceCube | ~27700 (shared resources, guaranteed 0.3% usage) | 58 (shared resources, 50% usage) | ~27700 (shared resources) | 58 (shared resources) |
| PINGU | --- | --- | --- | --- |
| Gen2 | Same as for IceCube | Same as for IceCube | Same as for IceCube | Same as for IceCube |

GPU Cards: Bullx R425-E2, 2 x NVIDIA Quadro 6000, CPU: X5650 @ 2.67 GHz

CPU Cores: X5675 @ 3.0GHz and X7550 @ 2.0GHz