IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

University of Wisconsin – River Falls

Jim Madsen

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      3 (3  0  0)

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | MADSEN, JIM | Administration | Speakers Comm. Chair | Inst In-Kind | 0.25 |  |  |  |  | 0.25 |
|  |  | Education & Outreach | Associate Director for E&O | NSF M&O Core | 0.25 |  |  |  |  | 0.25 |
|  |  | Education & Outreach | Teachers’ program and UWRF Upward Bound | NSF M&O Core | 0.10 |  |  |  |  | 0.10 |
|  |  | Reconstruction/ Analysis tools | low-energy IceTop extensions | NSF M&O Core |  |  |  |  | 0.10 | 0.10 |
|  | MADSEN, JIM Total |  |  |  | 0.60 |  |  |  | 0.10 | 0.70 |
|  | Seunarine, Suruj | Physics Filters | Calibration-Flasher Studies | Inst In-Kind |  | 0.20 |  |  |  | 0.20 |
|  |  | Reconstruction/ Analysis tools | Low-Energy Extensions of IceTop | Inst In-Kind |  |  |  |  | 0.10 | 0.10 |
|  | Seunarine, Suruj Total |  |  |  |  | 0.20 |  |  | 0.10 | 0.30 |
| UWRF Total |  |  |  |  | 0.60 | 0.20 |  |  | 0.20 | 1.00 |

Additional Undergraduate Students Programs:

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| UG | UWRF UG | Detector Calibration | Detector Calibration | Inst In-Kind |  | 0.5 |  |  |  | 0.5 |
| UG | UWRF UG | Detector Calibration | Detector Calibration | Base Grant |  | 0.5 |  |  |  | 0.5 |
| UG | UWRF UG | Simulations Programs | Simulations Programs | Base Grant |  |  |  |  | 0.5 | 0.5 |
|  | UWRF UG Total |  |  |  |  | 1.0 |  |  | 0.5 | 1.5 |
| UWRF Total |  |  |  |  |  | 1.0 |  |  | 0.5 | 1.5 |

Faculty:

Jim Madsen (L,) - ICB, Institution lead, Speakers Committee Chair, Education and Outreach including Teachers’ program and UWRF Upward Bound, Undergraduate research, Low-Energy Extensions of IceTop

Glenn Spiczak – Education and Outreach Astrophysics course, referee for publication committee

Suruj Seunarine – Undergraduate Research, Calibration-Flasher Studies, Low-Energy Extensions of IceTop, IceCube Live features advisory committee

UWRF General M&O (non-science) IceCube Responsibilities and Contributions:

UWRF Group’s major responsibilities and contributions towards maintenance and operations of the IceCube experiment include:

- Education and Outreach activities including intensive research experiences for undergraduates (NSF: IRES grant # 1356635, REU Grant # 1460752  and K-12 teachers (NSF PolarTREC),  math and science enrichment for underrepresented groups in the UWRF Upward Bound Program, and graduate level classes for in-service high school teachers featuring  IceCube science

- Low-energy extensions of IceTop in conjunction with neutron monitors

- Calibration-Flasher Studies