IceCube Institutional Memorandum Of Understanding (MOU)

University of Texas at Arlington

Ben Jones

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):     1 (1  0  1)

Scope of Work

| Labor Cat. | Names | WBS Level 3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | Ben Jones | 2.5.2 Simulation Software | Sterilizer high dimensional fit code for high energy oscillation analyses |  |  |  |  | 0.20 |  | 0.20 |
|  |  | 2.6.2 Ice Properties | Ice model uncertainty estimation using multisim MC method |  |  |  |  |  | 0.20 | 0.20 |
|  |  | 2.1.4 Education & Outreach | UTA astroparticle physics summer school for high school students | 0.05 |  |  |  |  |  | 0.05 |
|  | Ben Jones Total |  |  | 0.05 |  |  |  | 0.20 | 0.20 | 0.45 |
| GR | Timothy Blake Watson | 2.5.2 Simulation Software | Extension of fit codes to new parameter spaces and systematics |  |  |  |  | 0.05 |  | 0.05 |
|  |  | 2.6.2 Ice Properties | Ice model work with undergradutes |  |  |  |  |  | 0.50 | 0.50 |
|  | Timothy Blake Watson Total |  |  |  |  |  |  | 0.05 | 0.50 | 0.55 |
| UTA Total |  |  |  | 0.05 |  |  |  | 0.25 | 0.70 | 1.00 |

Faculty:

Ben Jones. Works on sterile neutrino analysis, and oversees and contributes to undergraduate effort on ice model / calibration work.

Scientists and Post Docs:

None, but one postdoc to be hired, with 50% effort on IceCube, in 2017

Grad Students:

Blake Watson,  Works on sterile neutrino analysis, in particular extension to 1+3 and development of fit codes; Contributes to and guides undergraduate efforts on ice model / calibration work.

Description of planned analysis:

UTA intends to pursue BSM oscillation physics using the high energy oscillations sample as previously used by the 1 year sterile neutrino analysis. Extension of this analysis to 5 years of data and larger parameter spaces (CP-violating and opposite mass ordering), as well as extension into other physics topics in this energy range (NSI, trident production, etc).

Description of planned service work:

As coordinated with Paolo Desiati, UTA will contribute to the problem of ascribing an uncertainty to the ice model using the multi-sim approach applied to flasher data,

Computing Resources

|  | 2016 |  | 2017 |  |
| --- | --- | --- | --- | --- |
|  | CPU Cores | GPU Cards | CPU Cores | GPU Cards |
| IceCube |  |  | 50 (appearing soon) |  |
| PINGU |  |  |  |  |
| Gen2 |  |  |  |  |