IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

University of Maryland

Greg Sullivan

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      8 (4  4  4)

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | SULIVAN, GREG | Administration | M&O/Upgrade planning | Inst. In-Kind | 0.30 |  |  |  |  | 0.30 |
|  |  | Administration | ExecCom member | Inst. In-Kind | 0.20 |  |  |  |  | 0.20 |
|  | SULIVAN, GREG Total |  |  |  | 0.50 |  |  |  |  | 0.50 |
|  | HOFFMAN, KARA | Engineering and R&D Support | Detector R&D | Inst. In-Kind | 0.20 |  |  |  |  | 0.20 |
|  | HOFFMAN, KARA Total |  |  |  | 0.20 |  |  |  |  | 0.20 |
|  | UMD KE | Education & Outreach | E&O | Inst. In-Kind | 0.10 |  |  |  |  | 0.10 |
|  | UMD KE Total |  |  |  | 0.10 |  |  |  |  | 0.10 |
| SC | BLAUFUSS, ERIK | Online Filter (PnF) | Maintain PnF Software and Online Filters | NSF M&O Core |  | 0.20 |  |  |  | 0.20 |
|  |  | Physics Filters | GRB WG Chair | Base Grants |  |  |  | 0.25 |  | 0.25 |
|  |  | TFT Coordination | filter requests, bandwidth, TFT Board Member | Inst. In-Kind |  |  |  | 0.30 |  | 0.30 |
|  | BLAUFUSS, ERIK Total |  |  |  |  | 0.20 |  | 0.55 |  | 0.75 |
| PO | OLIVAS, ALEX | Simulation Programs | Simulation Software Programs coordinator | Inst. In-Kind |  |  |  |  | 0.40 | 0.40 |
|  | OLIVAS, ALEX Total |  |  |  |  |  |  |  | 0.40 | 0.40 |
|  | FELDE, JOHN | Data Production Processing | Implement near real time GRB analysis | Base Grants |  |  | 0.40 |  |  | 0.40 |
|  | FELDE, JOHN Total |  |  |  |  |  | 0.40 |  |  | 0.40 |
|  | WISSING, HENRIKE | Administration | PubComm member | Base Grants | 0.10 |  |  |  |  | 0.10 |
|  |  | Physics Filters | EHE & Brights-WG co-chair | Base Grants |  |  |  | 0.25 |  | 0.25 |
|  |  | Reconstruction/ Analysis tools | develop & test reconstruction | Base Grants |  |  |  |  | 0.125 | 0.13 |
|  |  | Simulation Programs | Maintain Detector Simulation (IceSim) | Base Grants |  |  |  |  | 0.125 | 0.13 |
|  | WISSING, HENRIKE Total |  |  |  | 0.10 |  |  | 0.25 | 0.25 | 0.60 |
| GR | CHEUNG, ELIM | Simulation Production | Simulation Production coordination | Base Grants |  |  | 0.25 |  |  | 0.25 |
|  | CHRISTY, BRIAN Total |  |  |  |  |  | 0.25 |  |  | 0.25 |
|  | MAUNU, RYAN | Core Software | Detector R&D | Base Grants |  |  | 0.25 |  |  | 0.25 |
|  | MEAGHER, KEVIN Total |  |  |  |  |  | 0.25 |  |  | 0.25 |
|  | RICHMAN, MIKE | Online Filter (PnF) | Online Filter Testing | Base Grants |  | 0.125 |  |  |  | 0.125 |
|  |  | Reco/Analysis tools | Reco./ Analysis tools | Base Grants |  |  |  |  | 0.125 | 0.125 |
|  |  | Simulation Programs | Maintain Detector Simulation (IceSim) | Base Grants |  |  |  |  | 0.125 | 0.125 |
|  | REDL, PETER Total |  |  |  |  | 0.125 |  |  | 0.25 | 0.375 |
|  | HELLAUER, ROBERT | Core Software | Core Software | Base Grants |  |  | 0.125 |  |  | 0.125 |
|  |  | TFT Coordination | Datasets for filter testing & common MC datasets | Base Grants |  |  |  | 0.10 |  | 0.10 |
|  | HELLAUER, ROBERT Total |  |  |  |  |  | 0.125 | 0.10 |  | 0.225 |
|  | UMD GR | Detector Monitoring | Monitoring shifts | Base Grants |  | 0.06 |  |  |  | 0.06 |
|  | UMD GR Total |  |  |  |  | 0.06 |  |  |  | 0.06 |
| UMD Total |  |  |  |  | 0.90 | 0.39 | 1.15 | 1.00 | 0.90 | 4.34 |

Faculty:

Greg Sullivan (L,+) –  Former Spokesperson, Data Systems, ExecCom, ICB, Institution lead, Outreach

Kara Hoffman –     filter development, Radio R&D, Outreach

Jordan Goodman – Coordination with Milagro/HAWC, Outreach

Scientists and Post Docs:

Erik Blaufuss	–TFT board Member; Chair of GRB WG, PnF, IceTray, SVN repository, Operations Group

Analysis topics: GRB

John Felde – 	Online – near realtime GRB analysis

Analysis topics: GRB, Neutrino Oscillations

Alex Olivas – 	Software management, Simulation program coordinator

Analysis topics:

Henrike Wissing –EHE and Brights WG co-chair, PubComm member, atmospheric monitoring, reconstruction, simulation

Analysis topics: EHE

Ph.D. Students:

Mike Richman – 	filter verification, filter development

Thesis/Analysis topics: GRB search with muons

Elim Cheung – 	Offline Processing development & testing, Simulation

Thesis/Analysis topics: Neutrino Oscillations

Ryan Maunu – 	Filter development, Simulation production coordination

Thesis/Analysis topics: GZK Neutrinos

Robert Hellauer – Core Software, Datasets for filter testing & common MC datasets

Thesis/Analysis topics: GRB search with all flavors

UMD General M&O (non-science) IceCube Responsibilities and Contributions:

The Maryland Group’s major responsibilities and contributions towards maintenance and operations of the IceCube experiment include:

- Primary institutional responsibility for the maintenance of the online PnF filter system.

- Primary institutional responsibility for the maintenance of the IceTray analysis framework, SVN code repository and software package building.

- Major responsibility for the maintenance of the IceCube simulation package (IceSim).

- The Maryland group maintains a computing cluster of approximately several hundred cpu cores and online disk storage of more then 100TB dedicated to IceCube activities. A minimum of 140 cpu cores (50%) are reserved for dedicated simulation production under the coordination of the IceCube simulation production manager. Additionally, the university just recently provided funding of $80k to enhance the cluster with a large number of GPU equipped units with a capability of approximately 25-30% of real time IceCube simulation. This new resource should come online in late 2013.

Institutional (UMD) resource contribution to Computing:

The maintenance and operation of the computing cluster includes:

- High quality Computing Space, cooling and power (provided by UMD)

- Networking and high speed connectivity to the Internet (provided UMD)

- System administration (.5 FTE sys-admin) (partial support by UMD)

- Hardware maintenance on a 5-year replacement cycle of $40k/year (partial support by UMD).

1. & 2. Computing Space, cooling and power & Networking and high speed connectivity to the Internet

The University of Maryland provides high quality space, cooling and power. The IceCube group is provided essentially unlimited space in a modern HPC computing facility for research computing on campus. The facility is monitored 24/7 by provided technicians and we have 24/7 secure access.  The current system occupies 10 rack spaces with additional space set aside for possible expansion. Maryland is a major hub for the Internet-2 backbone in the northeast US. The University provides a 10 Gb/s fiber connection directly from the interenet-2 backbone into our cluster in the research computing facility. In addition, the university provides a dedicated fiber between the research computing facility and our research group in the physics building.

3. & 4. System administration & Hardware maintenance on a 5-year replacement cycle

The University of Maryland provides $45k per year in funding to be used towards the total. The system administration is approximately .5 FTE and includes administration for the computing cluster as well as about 1 dozen workstations used by the PA group. The hardware maintenance for the compute cluster is $40k per year.