IceCube Institutional Memorandum Of Understanding (MOU)

Scope of Work

University of California, Berkeley

Buford Price

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      3 (1  2  0)

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | PRICE, BUFORD | Administration | Election Comm member | Inst. In-Kind | 0.10 |  |  |  |  | 0.10 |
|  | PRICE, BUFORD Total |  |  |  | 0.10 |  |  |  |  | 0.10 |
|  | FILIMONOV, KIRILL | Detector Monitoring | Coordinate Monitoring | Base Grant |  | 0.25 |  |  |  | 0.25 |
|  |  | Detector Monitoring | Coordinate Monitoring | NSF M&O Core |  | 0.25 |  |  |  | 0.25 |
|  |  | Administration | Pubcom member | Base Grant | 0.10 |  |  |  |  | 0.10 |
|  | FILIMONOV, KIRILL Total |  |  |  | 0.10 | 0.50 |  |  |  | 0.60 |
|  | UCB SC | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.02 |  |  |  | 0.02 |
|  | UCB SC Total |  |  |  |  | 0.02 |  |  |  | 0.02 |
|  | WOSCHNAGG, KURT | Administration | Speakers Comm member | Base Grant | 0.10 |  |  |  |  | 0.10 |
|  |  | Detector Calibration | Ice Properties calibration | Base Grant |  | 0.15 |  |  |  | 0.15 |
|  |  | Physics Filters | Oscillations WG chair | Base Grant |  |  |  | 0.25 |  | 0.25 |
|  |  | Simulation Programs | Maintain and Verify Simulation of Photon Propagation and update Ice Properties | NSF M&O Core |  |  |  |  | 0.50 | 0.50 |
|  | WOSCHNAGG, KURT Total |  |  |  | 0.10 | 0.15 |  | 0.25 | 0.50 | 1.00 |
| UCB Total |  |  |  |  | 0.30 | 0.67 |  | 0.25 | 0.50 | 1.72 |

Additional planned contribution

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| GR | UCB GR | Detector Calibration | Calibration | Base Grant |  | 0.10 |  |  |  | 0.10 |
|  |  | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.02 |  |  |  | 0.02 |
|  | UCB GR Total |  |  |  |  | 0.12 |  |  |  | 0.12 |

Summary:

The UC Berkeley group aims at making decisive contributions in three principal areas of analysis: searches for a neutrino signal from objects known in both space and time, searches for a diffuse neutrino flux from unresolved sources, and measurements of atmospheric neutrino oscillations. We will pursue the search for neutrinos coincident with core-collapse supernova explosions, and use very high-energy neutrinos from GRBs to search for Lorentz-invariance violation (LIV). We will analyze energies and arrival directions of atmospheric muon neutrinos to set limits on LIV parameters. In the diffuse analysis our work is focused on understanding/mitigating detector and simulation systematics to the high level required for an unambiguous detection of an astrophysical neutrino flux and for high-precision oscillation measurements. A major part of this is measurement of ice properties and simulation of photon propagation. Our service work is focused on calibration (low and high level) and detector monitoring.

Faculty:

Buford Price - 		Election Committee

Scientists and Post Docs:

Kurt Woschnagg -	group lead, oscillations working group co-lead, ice properties,

Speakers Committee, ICB

Analysis topics: oscillations, diffuse analysis, systematics

Kirill Filimonov - 	detector monitoring framework and coordination, Pubcom member

Analysis topics: GRB, cascades

Ph.D. Students:

TBD			monitoring, calibration

Analysis topics: oscillations, systematics