IceCube Institutional Memorandum Of Understanding (MOU)

RWTH Aachen

Christopher Wiebusch

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads  Master):      2 (1  1  11)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | WIEBUSCH, CHRISTOPHER | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  |  | Administration | PubCom member | 0.10 |  |  |  |  | 0.10 |
|  | WIEBUSCH, CHRISTOPHER Total |  |  | 0.30 |  |  |  |  | 0.30 |
| PO | AUFFENBERG, JAN | Engineering and R&D Support | Surface Veto, IceCube extensions | 0.30 |  |  |  |  | 0.30 |
|  | AUFFENBERG, JAN Total |  |  | 0.30 |  |  |  |  | 0.30 |
| GR | BLUMENTHAL, JAN | Detector Monitoring | Monitoring contact |  | 0.05 |  |  |  | 0.05 |
|  |  | Reconstruction/ Analysis tools | IceCube integration in Fittino/Astrofit |  |  |  |  | 0.10 | 0.10 |
|  | PAUL, LARRISA | Detector Monitoring | RASTA data processing |  | 0.10 |  |  |  | 0.10 |
|  |  | Simulation Production | Simulation Production on cluster/GRID |  |  | 0.10 |  |  | 0.10 |
|  | WALLRAFF, MARIUS | Reconstruction/ Analysis tools | Finite track reconstruction |  |  |  |  | 0.10 | 0.10 |
|  |  | Reconstruction/ Analysis tools | nuCraft |  |  |  |  | 0.20 | 0.20 |
|  | VEHRING, MARKUS | Reconstruction/ Analysis tools | Genie MC development & data production – framework |  |  | 0.20 |  |  | 0.20 |
|  |  | Simulation Production | Low energy Simulation Production |  |  | 0.20 |  |  | 0.20 |
|  | HEINEN, DIRK | Engineering and R&D Support | Acoustic R&D Support | 0.10 |  |  |  |  | 0.10 |
|  | Leif Rädel | Simulation Production | Geant Simulations |  |  | 0.05 |  |  | 0.05 |
|  |  | Simulation Programs | Light yield |  |  |  |  | 0.05 | 0.05 |
|  |  | Physics Filters | L3 IC86-2 diffuse data stream |  |  |  | 0.20 |  | 0.20 |
|  | SCHOENEN, SEBASTIAN | Simulation Programs | Global Likelihood Fits, KDE-tools |  |  |  |  | 0.10 | 0.10 |
|  | REIMAN, RENE | Simulation Production | GPU Mass production on AC-RZ cluster |  |  | 0.20 |  |  | 0.20 |
|  | GR | Detector Monitoring |  |  | 0.12 |  |  |  | 0.12 |
|  | GR Total |  |  | 0.10 | 0.27 | 0.75 | 0.20 | 0.55 | 1.87 |
|  | RWTH Total: |  |  | 0.70 | 0.27 | 0.75 | 0.20 | 0.55 | 2.47 |

Diplom/Master Students M&O Contribution:

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
|  | Christian Haack | Simulation Programs | Maintenance / Addition of knee weights to nuflux module |  |  |  |  | 0.10 | 0.10 |
|  |  | Simulation Production | DecaCube Simulations |  |  |  |  | 0.20 | 0.20 |
|  | Hallen, Patrik | Reconstruction/ Analysis tools | Taupede reconstruction |  |  |  |  | 0.10 | 0.10 |
|  | Jennifer Pütz | Physics Filters | IC79 diffuse data selection |  |  |  | 0.10 |  | 0.10 |
|  | Diploma/Master Students Total |  |  |  |  |  | 0.10 | 0.40 | 0.50 |

Faculty:

Christopher Wiebusch  -

Scientists and Post Docs:

Jan Auffenberg -  High energy surface extension, (IceVeto).

Ph.D. Students:

Martin Bissok -   	Thesis topic: Dark matter from gal. center

Jan Blumenthal -	Thesis topic: global dark matter fits

Marius Wallraff - 	Thesis topic: Sterile neutrinos

Larissa Paul -      	Thesis topic: RASTA

Markus Vehring  	Thesis topic: Atm. Neutrino oscillations

Dirk Heinen	Thesis topic: Acoustic in ice navigation system (EnEx)

Leif Rädel	Thesis topic: Multi year diffuse muon neutrino analysis

Sebastian Schönen  Mag.Monopole Thesis topic: Multi year muon neutrino diffuse analysis

Simon Zierke       	Thesis topic: Acoustic in ice navigation system (EnEx)

Rene Reimann        Multipole analysis, Thesis topic : Cosmic neutrino sources

Martin Leuermann  Ang.Korrelation, Thesis topic: tbd

Diploma/Master Students

Christian Haack - 	IceCube++/DecaCube

Pavel Gretskov -  	Dark matter exclusions on effective theories

Anna Kriesten  -  	Oscillation analysis : Atmospheric Muon  Background

Jenny Pütz - 	IC79 diffuse muon neutrino analysis

Denise Hellwig - 	Seasonal variations atmospheric neutrinos

Christian Wichary - 	Oscillation analysis :Electron Neutrino Background

Franziska Scholz -  	Acoustic sensors front-end electronics  (EnEx)

Ömer Penek - 	Cherenkov light yield calculation

Martin Rongen -  	Thermoacoustic effect

Ania Koob - 	Oscillation analysis : 3 flavor fits

David  Gier - 	Time dependent analysis of the  DeepCore Data (GRB)

Johannes Kirchmair – Mesung der akustischen Abschwächungslänge (EnEx)