IceCube Institutional Memorandum Of Understanding (MOU)

Scope Of Work

Universite Libre de Bruxelles

Kael Hanson

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):    2 (1  1  3)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | HANSON, KAEL | Administration | ExecCom member | 0.20 |  |  |  |  | 0.20 |
|  |  | Data Acquisition | Data Acquisition |  | 0.20 |  |  |  | 0.20 |
|  |  | Engineering and R&D Support | EMI/R&D | 0.10 |  |  |  |  | 0.10 |
|  | HANSON, KAEL Total |  |  | 0.30 | 0.20 |  |  |  | 0.50 |
| PO | O’Murchadha, Aongus | Engineering and R&D Support | EMI Measurements | 0.10 |  |  |  |  | 0.10 |
|  | PO Total |  |  | 0.10 |  |  |  |  | 0.10 |
| CS | Amary, Samir | Simulation Production | Computer Cluster - simulation |  |  | 0.20 |  |  | 0.20 |
|  | PO Total |  |  |  |  | 0.20 |  |  | 0.20 |
| GR | ULB GR | Detector Monitoring | Detector Monitoring |  | 0.06 |  |  |  | 0.06 |
|  | Heereman, David | Data Acquisition | Develop Hit Spooling for Supernova & others |  | 0.50 |  |  |  | 0.50 |
|  | Meures, Thomas | Engineering and R&D Support | EMI Measurements | 0.25 |  |  |  |  | 0.25 |
|  | DeWasseige, Gwen | Data Acquisition | Detector Noise Studies |  | 0.10 |  |  |  | 0.10 |
|  | Pinat, Elisa | Data Acquisition | DAQ |  | 0.20 |  |  |  | 0.20 |
|  | ULB GR Total |  |  | 0.25 | 0.86 |  |  |  | 1.11 |
| ULB Total |  |  |  | 0.65 | 1.06 | 0.20 |  |  | 1.91 |

CHANGES RELATIVES TO PREVIOUS YEAR:

Daniel Bertrand no longer signing papers.

Faculty:

Kael Hanson (PI – ULB) – DAQ (ceded DetOps to John Kelley), ExecCom

Scientists/post-docs:

A. O’Murchadha – 	ARA/IceCube

Analysis topics: ARA data analysis

Computer Scientists:

Samir Amary – 	Computer Scientist

Ph.D. Students:

David Heereman – IceCube Supernova WG and DAQ – HitSpooling

Thesis/Analysis topics: Supernova detection

Thomas Meures – 	ARA/IceCube

Thesis/Analysis topics: ARA UHE neutrino limit 2013-2014 run

Elisa Pinat – 	DAQ and EHE

Thesis/Analysis topics: IceCube HE Extensions

Diploma/Master Students:

Gwenhael DeWasseige – New master’s student 2013-2014: Master thesis – Solar Flare Neutrinos in IceCube