IceCube Institutional Memorandum Of Understanding (MOU)

Drexel University

Naoko Kurahashi Neilson

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):     2 (1  1  2)

Scope of Work

| Labor Cat. | Names | WBS Level 3 |  | Tasks |  | WBS 2.1 | WBS 2.2 | WBS 2.3 |  | WBS 2.4 |  | WBS 2.5 |  | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management |  | Triggering & Filtering |  | Data Quality, Reconstruction & Simulation Tools |  |  |
| KE | Naoko Kurahashi Neilson | 2.4.2 Physics Filter |  | Point Source WG Lead |  |  |  |  |  | 0.25 |  |  |  | 0.25 |
|  |  | 2.1.1 Administration |  | ICB member |  | 0.05 |  |  |  |  |  |  |  | 0.05 |
|  |  | 2.4.2 Physics Filter |  | Splitting – Q/P frame and coincidence |  |  |  |  |  | 0.05 |  |  |  | 0.05 |
|  |  | 2.5.2 Reconstruction and Analysis Tools |  | Optimization of veto techniques for PS |  |  |  |  |  |  |  | 0.10 |  | 0.10 |
|  | Naoko Kurahashi Neilson Total |  |  |  |  | 0.05 |  |  |  | 0.30 |  | 0.10 |  | 0.45 |
| PO | Mike Richman | 2.3.1 Core Software |  | Software strike team member |  |  |  | 0.30 |  |  |  |  |  | 0.30 |
|  |  | 2.2.7 Monitoring |  | Detector monitoring shifts |  |  | 0.03 |  |  |  |  |  |  | 0.03 |
|  | Mike Richman Total |  |  |  |  |  | 0.03 | 0.30 |  |  |  |  |  | 0.33 |
| GR | Elizabeth Wills | 2.2.7 Monitoring |  | Detector monitoring shifts |  |  | 0.03 |  |  |  |  |  |  | 0.03 |
|  |  | 2.3.4 Data Production Processing |  | HESE Online system |  |  |  | 0.25 |  |  |  |  |  | 0.25 |
|  |  | 2.5.2 Reconstruction and Analysis Tools |  | Shadow of Moon study of IceCube performance |  |  |  |  |  |  |  | 0.20 |  | 0.20 |
|  | Relethford, Ben | Physics Filter |  | Astrophysical diffuse component in the Point Source data |  |  |  |  |  | 0.20 |  |  |  |  |
|  | Drexel GR total |  |  |  |  |  | 0.03 | 0.25 |  | 0.20 |  | 0.20 |  | 0.48 |
| Drexel University Total |  |  |  |  |  | 0.05 0.06 |  |  | 0.55 |  | 0.50 |  | 0.30 | 1.46 |

Faculty:

Naoko Kurahashi Neilson

M&O

- Working group co-leader for Point Source analysis channel

- Development/maintenance of event splitting modules, particularly for the muon channel but for all events

- Development of improved veto techniques optimized for point sources

Analysis

- Point source analysis focused on the southern sky, particularly using contained cascades and starting tracks

- Online HESE system

- Diffuse source analysis such as galactic plane and other large regions

Post Docs

Mike Richman

M&O

- Member of IceCube software strike team – core individuals responsible for maintenance of IceCube software systems under direction of IceCube Software Coordinator.

- Development of PS veto techniques

Analysis

Graduate Students

Elizabeth Wills

M&O

- Migration of HESE analysis to online near-real time alerting system.

- Coordination with AMON network

- Improvements on shadow of moon study

Ben Relethford

M&O

- service work in the Point Source working group by fitting for an astrophysical diffuse component in the Point Source data