IceCube Institutional Memorandum Of Understanding (MOU)

University of California, Berkeley

Buford Price

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      3 (1  2  0)

Scope of Work

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| KE | PRICE, BUFORD | Administration | Election Comm member | Inst. In-Kind | 0.10 |  |  |  |  | 0.10 |
|  | PRICE, BUFORD Total |  |  |  | 0.10 |  |  |  |  | 0.10 |
|  | FILIMONOV, KIRILL | Detector Monitoring | Coordinate Monitoring | Base Grant |  | 0.25 |  |  |  | 0.25 |
|  |  | Detector Monitoring | Coordinate Monitoring | NSF M&O Core |  | 0.0 |  |  |  | 0.0 |
|  |  | Administration | Pubcom member | Base Grant | 0.10 |  |  |  |  | 0.10 |
|  | FILIMONOV, KIRILL Total |  |  |  | 0.10 | 0.25 |  |  |  | 0.35 |
|  | UCB SC | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.02 |  |  |  | 0.02 |
|  | UCB SC Total |  |  |  |  | 0.02 |  |  |  | 0.02 |
|  | WOSCHNAGG, KURT | Administration | Speakers Comm member | Base Grant | 0.10 |  |  |  |  | 0.10 |
|  |  | Administration | Pub Comm member | Base Grant | 0.10 |  |  |  |  | 0.10 |
|  |  | Physics Filters | Oscillations WG chair | Base Grant |  |  |  | 0.25 |  | 0.25 |
|  |  | Simulation Programs | Maintain and Verify Simulation of Photon Propagation and update Ice Properties | NSF M&O Core |  |  |  |  | 0.375 | 0.375 |
|  | WOSCHNAGG, KURT Total |  |  |  | 0.20 |  |  | 0.25 | 0.375 | 0.83 |
| UCB Total |  |  |  |  | 0.40 | 0.27 |  | 0.25 | 0.38 | 1.30 |

Additional planned contribution

| Labor Cat. | Names | WBS L3 | Tasks | Funds Source | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| GR | UCB GR | Detector Calibration | Calibration | Base Grant |  | 0.10 |  |  |  | 0.10 |
|  |  | Detector Monitoring | Monitoring shifts | Inst. In-Kind |  | 0.02 |  |  |  | 0.02 |
|  | UCB GR Total |  |  |  |  | 0.12 |  |  |  | 0.12 |

Summary:

The UC Berkeley group is focused on understanding/mitigating detector and simulation systematics to the high level required for an unambiguous detection of an astrophysical neutrino flux and for high-precision oscillation measurements. A major part of this is measurement of ice properties and simulation of photon propagation. Our service work includes detector monitoring, speakers and publication committees, and working group leadership.

Faculty:

Buford Price - 		Election Committee

Scientists and Post Docs:

Kurt Woschnagg -	group lead, oscillations working group co-lead, ice properties,

Speakers Committee, Publications Committee, ICB

Analysis topics: oscillations, diffuse analysis, systematics

Kirill Filimonov - 	detector monitoring framework and coordination, Publications Committee, ICB

Analysis topics: GRB, cascades

Ph.D. Students:

TBD			monitoring, calibration

Analysis topics: oscillations, systematics