IceCube Institutional Memorandum Of Understanding (MOU)

Scope Of Work

Niels Bohr Institute – Københavns Universitet D. Jason Koskinen Ph.D Scientists (Faculty Scientist/Post Doc Grads) : 1 (1 0 2)

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | KOSKINEN, D. JASON | Online Filter | Low-energy/Oscillation WG Co-Chair |  | 0.25 |  |  |  |  | 0.25 |
|  |  | Education & Outreach | Speaking engagements (high school classes, open houses) | 0.05 |  |  |  |  |  | 0.05 |
|  | KOSKINEN, D. JASON Total |  |  | 0.05 | 0.25 |  |  |  |  | 0.30 |
| GR | LARSON, MICHAEL | Simulation Software | Correlated noise and long-frame CORSIKA |  |  |  |  | 0.15 |  | 0.15 |
|  |  | Simulation Production | IC86 MuonGun |  |  |  | 0.10 |  |  | 0.10 |
|  |  | Detector Monitoring | Monitoring Shifts |  | 0.03 |  |  |  |  | 0.03 |
|  | MEDICI, MORTEN | Detector Monitoring | Monitoring Shifts |  | 0.03 |  |  |  |  | 0.03 |
|  |  | Education & Outreach | Danish interviews, blog posting, media requests, and speaking engagements | 0.10 |  |  |  |  |  | 0.10 |
|  | NBI GR Total |  |  | 0.10 | 0.06 |  | 0.10 | 0.15 |  | 0.41 |
| NBI Total |  |  |  | 0.15 | 0.31 |  | 0.10 | 0.15 |  | 0.71 |

Contribution from Master Students

| Labor Cat. | Names | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Program Management | Detector Maintenance & Operations | Computing & Data Management | Triggering & Filtering | Data Quality, Reconstruction & Simulation Tools |  |
| Master Students |  |  |  |  |  |  |  |  |  |
|  | NBI Master Student Total |  |  |  |  |  |  |  |  |

Faculty:

D. Jason Koskinen: Co-Convenor of low-en/Oscillation WG, PINGU and low-energy simulation, tau neutrino appearance, 100% IceCube

[Subir Sarkar, representing Oxford U. on ICB, is also Niels Bohr Professor, spending 50% time at NBI]

Scientists and Post Docs:

N.A.

Ph.D. Students:

Michael Larson: Maintainer and developer of the Vuvuzela noise model, generating MuonGun muon background, 100% IceCube

Thesis/Analysis topics: Tau neutrino appearance in DeepCore

Morten Medici: Mr. Medici has finished the IC86 multi-year galactic center dark matter analysis, 100% IceCube

Thesis/Analysis topics: Dark matter search in DeepCore

Diploma/Master Students:

Description of Service work

We generated DeepCore/PINGU MuonGun files and with our 10 card GPU farm. PI Koskinen continues as co-convenor of the low-en/Oscillation working group. NBI is responsible for refining and maintaining the correlated noise simulation, which is a major factor in improving sensitivity to the lowest energy regions. Morten and Jason have conducted numerous interviews as well as local MasterClasses on offer to regional High School classes.

Computing Resources

|  | 2016 |  | 2017 |  |
| --- | --- | --- | --- | --- |
|  | CPU Cores | GPU Cards | CPU Cores | GPU Cards |
| IceCube | 0 |  | 0 |  |
| PINGU | 0 | 10 | 0 | 10 |
| Gen2 |  |  |  |  |

Due to offsite and remote access issues there is additional work in order to get the necessary glide-ins necessary for automated simprod production.

We have 10 K20 cards with the following setup.

- 2x E5-2650v2 (8 core, @2.6 GHz, 10% faster than E5-2670)

- 64GB memory

- Max 4x Nvidia K10 GPUs, full bandwidth (16x PCIe 3) simultaneously to all GPUs.