IceCube Institutional Memorandum Of Understanding (MOU)

Friedrich-Alexander-Universität Erlangen-Nürnberg

Erlangen Centre for Astroparticle Physics

Gisela Anton

Ph.D Scientists (Faculty   Scientist/Post Doc   Grads):      7 (2 1 4)

Scope of Work

IceCube table:

| Labor Cat. | Names |  |  | WBS L3 | Tasks | WBS 2.1 | WBS 2.2 | WBS 2.3 | WBS 2.4 | WBS 2.5 | WBS 2.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Program Coordination | Detector Maintenance & Operations | Computing & Data Management | Data Processing & Simulation | Software | Calibration |  |
| KE | ANTON, GISELA |  |  | 2.1.1 Administration | Institutional lead | 0.20 |  |  |  |  |  | 0.20 |
|  | ANTON, GISELA TOTAL |  |  |  |  | 0.20 |  |  |  |  |  | 0.20 |
| PO | GLÜSENKAMP, THORSTEN |  |  | Simulation Software 2.5.2 / 2.5.3 | Track/Cascade reconstruction and simulation |  |  |  |  | 0.20 |  | 0.20 |
|  | GLÜSENKAMP, THORSTEN TOTAL |  |  |  |  |  |  |  |  | 0.20 |  | 0.20 |
| GR | KITTLER, Thomas |  |  | Simulation Software 2.5.2 / 2.5.3 | Simulation verification, reconstruction development |  |  |  |  | 0.10 |  | 0.10 |
|  | KITTLER, THOMAS Total |  |  |  |  |  |  |  |  | 0.10 |  | 0.10 |
| GR | Wrede, Gerrit |  |  | Simulation Software 2.5.2 / 2.5.3 | Novel reconstruction algorithms |  |  |  |  | 0.20 |  | 0.20 |
|  | WREDE, GERRIT TOTAL |  |  |  |  |  |  |  |  | 0.20 |  | 0.20 |
|  | FIEDLSCHUSTER ,SEBASTIAN | Simulation Software 2.5.2 / 2.5.3 Calibration 2.6 |  |  | Photon propagation |  |  |  |  | 0.15 | 0.05 | 0.20 |
| GR | FIEDLSCHUSTER, SEBASTIAN TOTAL |  |  |  |  |  |  |  |  | 0.15 | 0.05 | 0.20 |
| IceCube Total |  |  |  |  |  | 0.20 |  |  |  | 0.65 | 0.05 | 0.90 |  |  |  |  |  |  |  |  |

IceCube Upgrade table:

| Labor Cat. | Names |  |  |  | WBS L3 | Tasks |  | WBS 1.1 | WBS 1.2 | WBS 1.3 | WBS 1.4 | WBS 1.5 | WBS 1.6 | Grand Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Project Office | Gen2 Hot Water Drill | Deep Ice Sensor Modules | Comms, Power & Timing | Characterization & Calibration | M&U Data systems integration |  |
| GR | SCHNEIDER, JUDITH |  |  |  | 1.3 | mDOM Hardware |  |  |  | 0.20 |  |  |  | 0.20 |
|  | SCHNEIDER, JUDITH TOTAL |  |  |  |  |  |  |  |  | 0.20 |  |  |  | 0.20 |
| KE | REUBELT, JONAS |  | 1.3 |  |  |  | mDOM Hardware | 1.3 |  | 0.10 |  |  |  | 0.10 |  |  | 0.20 |  |  |
|  |  |  |  |  |  |  |  |  |  | 0.10 |  |  |  | 0.10 |
| KE | KALYEKIN, OLEG | 1.3 |  |  |  |  | mDOM Hardware | 1.3 |  | 0.10 |  |  |  | 0.10 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 0.10 |  |  |  | 0.10 |
| IceCube Upgrade Total |  |  |  |  |  |  |  |  |  | 0.40 |  |  |  | 0.40 |  |  |  |  |  |  |  |  |  |  |  |  |

Faculty:

Gisela Anton – Institutional Lead

Ulrich Katz - Faculty

Post Docs:
Thorsten Glüsenkamp – development of new reconstruction algorithms and statistical

tools

Grad Students:

Thomas Kittler (PhD student) – Gen2 reconstruction studies

Gerrit Wrede (PhD student) – reconstruction studies and developments
of new deep-learning strategies for neutrino events

Judith Schneider (PhD student) – mDOM development

Sebastian Fiedlschuster (PhD student) – slow Magnetic monopoles

Engineers:

Jonas Reubelt – mDOM hardware

Oleg Kalyekin - mDOM hardware